## Slide 1: IDEAS & DRAFT PROPOSALS FOR THE NEXT STEPS TO REDUCE THE RTM SETTLEMENT TIME LINE
Harika Basaran Austin Energy
Provided for discussion purposes only at the
08/13/2013 COPS Meeting

## Slide 2: What we achieved so far
  Started Nodal market with OD +10 on 12/1/2010
  NPRR 391 reduced it to OD + 9 implemented on 12/1/2011
  NPRR 509 Phase 1: reduced it to OD + 8 days implemented on 4/1/2013
  NPRR 509 Phase 2: reduced it to OD + 7 days implemented on 8/1/2013
  Final statement posted on OD + 57
  Weekly Webex calls to monitor any impact observed by any market participant
  No major issue has been reported so far
<number>

## Slide 3: Option 1: Linked to offer caps
1) Reduce one day per year and link the implementation dates to the offer caps
  Go to 6 days on 6/1/2014 (Offer cap $7000)
  Go to 5 days on 6/1/2015 (Offer cap $9000)
5 days may be the “sweet spot” with only minimal impact to all stake holders
May not be fast and short enough for some stakeholders concerned with credit risk
Meeting Title (optional)
<number>

## Slide 4: Option 2: Reduce & Review (on going)
1) Reduce one day at a time until reduction in accuracy is not palatable for the market
  Review the impacts of going to 7 days (4 months)
  Go to 6 days on 12/1/2013
  Review the impacts of going to 6 days (4 months)
  Go to 5 days on 4/1/2014
  Review the impacts of going to 5 days (4 months)
  Go to 4 days on 8/1/2014
  Review the impacts of going to 4 days (4 months)
  Go to 3 days on 12/1/2014
  Going to less than 3 days may cause significant impact and require to have additional initial settlement statement posted such as around day 10
Meeting Title (optional)
<number>

## Slide 5: What are the next steps?
  Schedule a workshop before September COPS meeting
  Discuss all alternatives to reduce the RTM Settlement time line
  Develop metrics to analyze the trade offs between reduction in the accuracy of the initial data with the improvements in the credits risk and a faster clearing market
  Develop a plan with milestones to present to TAC
  Other ideas, issues?
<number>