| NPRR Number | 555 | NPRR Title | Load Resource Participation in Security-Constrained Economic Dispatch |
| --- | --- | --- | --- |
| Impact Analysis Date | September 4, 2013 |
| Cost / Budgetary Impact | Between $400k and $525k |
| Estimated Project Duration | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
|  | Estimated project duration: Between 7 to 8 months. |
| ERCOT Staffing Impacts (all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: |
|  | Market Management Systems (MMS) Energy Management Systems (EMS) Network Modeling and Management System (NMMS) Commercial Systems Integration (CSI) Settlements and Billing (S&B) Enterprise Integration (EI) Information Systems Master (ISM) Market Information System (MIS) |
| ERCOT Business Function Impacts | ERCOT will update business functions to implement this NPRR. |
| Grid Operations & Practices Impacts | ERCOT will update grid operation practices to implement this NPRR. |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |
| None offered. |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Feasibility of Implementation |
| Impact on Resource Availability: None identified Impact on Other Projects: None identified |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Comments |
| ERCOT estimates that if NPRR555 and NPRR532, Performance Measurement and Verification and Telemetry Requirements for Load Resources Providing Non-Spin, are implemented concurrently, a cost savings of 10% - 20% could be realized from project efficiencies. NPRR555 and NPRR532 will likely have impacts on the in-flight EMS Upgrade and MMS Technology Refresh projects and will have to be accounted for in those project plans at the appropriate time in their project lifecycles. |