| NPRR Number | 553 | NPRR Title | Monthly BLT Payment and Charge for Presidio Exception |
| --- | --- | --- | --- |
| Impact Analysis Date |  | August 16, 2013 |  |
| Cost/Budgetary Impact |  | Between $10k and $25k |  |
| Estimated Project Time Requirements |  | Interim Solution: Manual process No project required. This Nodal Protocol Revision Request (NPRR) can be implemented using manual business processes and can take effect upon ERCOT Board approval. Long-term solution: Automation The timeline for automating this NPRR is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration for long-term solution: Between 3 to 5 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Settlement & Billing (S&B) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

Using a specific charge type for this Settlement, rather than a generic miscellaneous charge type, provides a benefit of enabling ERCOT to automate the charge type calculations. Therefore, automation of the manual business process in the long-term will be more efficient. ERCOT would like to ultimately automate this function.

Evaluation of Interim Solutions (e.g., manual workarounds)

ERCOT can initially implement this NPRR manually by modifying the existing manual business process.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

None.