| NPRR Number | 555 | NPRR Title | Load Resource Participation in Security-Constrained Economic Dispatch |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 3, 2013 |  |
| Cost / Budgetary Impact |  | Between $300k and $500k |  |
| Estimated Project Duration |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |  |
|  |  | Estimated project duration: Between 7 to 8 months. |  |
| ERCOT Staffing Impacts (all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: |  |
|  |  | - Market Management Systems (MMS) - Energy Management Systems (EMS) - Settlement and Billing (S&B) - Enterprise Integration (EI) - Information Systems Master (ISM) - Market Information System (MIS) - Current Day Reports (CDR) |  |
| ERCOT Business Function Impacts |  | ERCOT will update business functions to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | ERCOT will update grid operation practices to implement this NPRR. |  |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |  |  |  |
| None offered. |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |
| None offered. |  |  |  |
| Feasibility of Implementation |  |  |  |
| Impact on Resource Availability: None identified Impact on Other Projects: None identified |  |  |  |
| Evaluation of Interim Solutions (e.g., manual workarounds) |  |  |  |
| None offered. |  |  |  |
| Comments |  |  |  |
| Implementing NPRR555 may have cross-impacts to other ERCOT projects (i.e., Settlement Systems upgrade). When ERCOT completes its cross-impact assessment, ERCOT will update the Impact Analysis if necessary. |  |  |  |