| Date | Action Item(s) | Assigned To: | Follow-up Comments |
| --- | --- | --- | --- |
| 07/17/2013 (Item 1) | What would a delay in the approval of Docket 41474 look like for SU’s Transition to Competition? Options Discussed: Sliding implementation to a Month by Month Transition Plan Transitioning ESI IDs on a Day to Day Transition Plan Are there other options to be considered? | Competitive Retailers | 08/21/13 STTF continue to discuss action item 7 dated 08/21/13. Closed Action Item on 9/18/13 |
| 07/17/2013 (Item 2) | If a delay in the approval of Docket 41474 what is the deadline date for developing an STTF fallback transition solution? | Sharyland Representatives | 08/21/13 Final decision should be made no later than December, 2013 Closed Action Item |
| 07/17/2013 (Item 3) | Updates to FAQs – Still need Answers to: Where to find Sharyland Zip Codes How will Sharyland handle Tampering Fees in May 2014 Where to find estimated demand and energy information POLR Customer Class Assignments | Sharyland Representatives POLR Customer Class Assignments Sharyland will work with ERCOT | 08/21/13 – See updated FAQs document where responses to these questions have been documented by Sharyland Closed Action Item |
| 07/17/2013 (Item 4) | Updates to FAQs Document: CRs should review Power Cost Recovery Factor Reconciliation Rider for additional discussion and Q&A during the August 21, 2013 STTF Meeting | Competitive Retailers | 08/21/13 New SAC04 code will be developed by TX SET. See Action Item #11 dated 08/21/13 Closed Action Item see RMS Approved TX SET Change Control 2013-802 |
| 07/17/2013 (Item 5) | Mass Customer List (MCL) - How would CRs expect to receive MCL file information? Secure FTP Are there other options to be considered? | Competitive Retailers | 08/21/13 STTF Consensus is to use Secure FTP site and the MCL technical document will be updated and posted to STTF Key Documents webpage on ERCOT.com. Closed Action Item |
| 07/17/2013 (Item 6) | How to resolve the problem with “Power to Choose” web portal concerning TDSP’s service territory assignments based upon ZIP-codes, especially when using ZIP Codes that may be serviced by more than one TDSP or incorrectly assigned? | Sharyland Transition Taskforce working with PUCT Staff and Subject Matter experts. | 08/21/13 PUCT will remove zip code that is incorrectly showing under McAllen area. Closed Action Item |
| 08/21/2013 (Item 7) | Deep dive on pros/cons on month to month or day to day slide if delay in transition to competition. | Sharyland Transition Taskforce | Discussed and Closed during the 9/18/13 STTF meeting |
| 08/21/2013 (Item 8) | Move-in fees will be addressed within the FAQs document | Sharyland | Per SU’s update there will be no MVI service charges applied to ESI IDs involved in transition for the transition period. Action Item completed and Closed |
| 08/21/2013 (Item 9) | Sharyland will update the zip codes on Sharyland.com website | Sharyland | ZIP Codes have been posted to STTF Key Documents main webpage on ERCOT.com and this action item is closed |
| 08/21/2013 (Item 10) | Sharyland will provide a revised 2014 meter read schedule | Sharyland | Posted to the STTF Key Documents main webpage on ERCOT.com --- Action Item Closed |
| 08/21/2013 (Item 11) | STTF Leadership will work with TX SET to develop new SAC04 code for Power Cost Recovery Factor Reconciliation | STTF Leadership, TX SET | Action completed by TX SET and RMS approved Change Request 2013-802 for urgent timeline implementation Action Item Closed |
| 08/21/2013 (Item 12) | Review draft RMGRR proposed revisions provided by SU that support Sharyland Utilities market process changes | STTF | Open Action Item – STTF consensus required for the October 16, 2013 meeting |
| 09/18/2013 Item 13 | Transfer revised/updated Mass Customer List to memorializing it under RMS/TX SET for future transition projects. | Kathy Scott | Open Action Item |
| 09/18/2013 Item 15 | RMGRR Section 7 Updates for Sharyland Utilities changes planned for October STTF consensus to be submitted to RMS by SU for the November RMS approval | Sharyland Utilities | Open Action Item |
| 09/18/2013 Item 16 | STTF will need an example of IDR LOA for both SU and Sharyland McAllen | BJ Flowers | Open Action Item |
| 09/18/2013 Item 17 | What is the specific service address distinctions that will be used by SU for guard lights, water wells, streetlights etc? --- BJ Flowers will bring back a list of their planned SU service address assignments and each representation. | BJ Flowers | Open Action Item |