| NPRR Number | 568 | NPRR Title | Real-Time Reserve Price Adder Based on Operating Reserve Demand Curve |
| --- | --- | --- | --- |
| Impact Analysis Date |  | September 19, 2013 |  |
| Cost/Budgetary Impact |  | Between $150k and $250k |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: Between 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Energy Management System (EMS) - Network Model Management System (NMMS) - Market Management System (MMS) - Price Validation Tool (PVT) - Settlements and Billing (S&B) - Current Day Reports (CDR) - Information Systems Master (ISM) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: See comments below.

Comments

- Cost impact increased from estimate provided in Public Utility Commission of Texas (PUCT) Docket No. 40000, Commission Proceeding to Ensure Resource Adequacy in Texas, to account for changes and refinements from original scope. - Additional changes may be required to make compatible with final requirements related to NPRR555, Load Resource Participation in Security-Constrained Economic Dispatch. - This NPRR will have impacts on several in-flight projects, such as the Settlement System Upgrade, EMS Upgrade and MMS Technology Refresh. The impact will be accounted for in those project plans at the appropriate time in their project lifecycles.