## Slide 1: MP Online Data Entry Project Update TAC October 2013 Troy Anderson

## Slide 2: Agenda
MP Online Data Entry Project Update
Next Steps
Appendix
  Project Benefits

## Slide 3: MP Online Data Entry Project Update
Project Status Update
  This effort has been on the Project Priority List for several years
  Major area to be addressed in Phase 1
    Replacement of the RARF (Resource Asset Registration Form)
  Other areas to be considered in later phases
    Market Participant Registration
    Verifiable Costs (VC)
  Phase 1 currently on the PPL at $1M
    Cost estimate will be refined during the Planning Phase
  Phase 1 expected to gate to Planning in the near future
    $300k cost estimate for Planning phase
    5-6 months duration
Notes: Review where on the PPL these projects are
Planning (for all three phases) has been estimated at $362,000 and will run for 5 months
Execution estimates -
  Phase 1: $700,000
  Phase 2: $900,000
  Phase 3: $900,000
Like all large projects, ERCOT has an obligation to update the BOD.
Moving to planning phase, which will provide the necessary data to refine the accuracy of the estimates

## Slide 4: MP Online Data Entry Project Update
Project Portfolio Notes
  The PPL has 3 separate phases targeted for funding
    MP Online Data Entry Phase 1 – 2013-2014
    MP Online Data Entry Phase 2 – 2014
    MP Online Data Entry Phase 3 – 2015
  “Business Strategy” category, ERCOT-sponsored
  Phases 2 and 3 to be evaluated independently
  Spending on these efforts is already included in the forecast project spend from 2013 – 2015
Location of Project Priority List (PPL): http://www.ercot.com/services/projects/index
Notes: Review where on the PPL these projects are
Planning (for all three phases) has been estimated at $362,000 and will run for 5 months
Execution estimates -
  Phase 1: $700,000
  Phase 2: $900,000
  Phase 3: $900,000
Like all large projects, ERCOT has an obligation to update the BOD.
Moving to planning phase, which will provide the necessary data to refine the accuracy of the estimates

## Slide 5: Next Steps
  ERCOT would like to confirm that the market is still supportive of this effort moving forward
    MP Online Data Entry has a direct impact on Market Participants
    It is also expected to require significant project funding so stakeholder agreement on relative importance is needed
    Positive feedback received at RDWG, ROS and WMS
If the market supports this project, ERCOT will gate to Planning and begin defining detailed requirements
Frequent communications with market stakeholders is expected
  Provide regular project updates to RDWG and other impacted subcommittees and working groups
  Conduct requirements workshops, hosted by RDWG, to get market feedback

## Slide 6: Questions
?

## Slide 7
Appendix

## Slide 8: Benefits
Resource Asset Registration Form (RARF)
  Elimination of manual processes
    FTE allocations spent on manual tasks can be re-purposed to improving processes
    Eliminates the risks of error and improves overall data quality and completeness
  Provides timely feedback on validation whereas today a RARF could take up to 3 days for validation
  Provides a facility for MPs to directly manage their own data
    Stale data can lead to operational incidents with financial impacts
    MPs would no longer be required to request data from ERCOT
  Establishes transparency to what data ERCOT has on record as well as the status of new data
  Increases the quality of data
    Managing data submissions in a spreadsheet is a very brittle process
Notes: As we’ve heard from the market, and from internal ERCOT teams, there are multiple benefits to be gained.