## Slide 1
Project Prioritization Review
October 17, 2013

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR485 – Clarification for Fuel Adder Provisions | Oct 2013 | 2014-R2 | $15k-$30k | Luminant
NPRR407 – Credit Monitoring Posting Requirements – CRR Portion | Nov 2013 | 2014-R2 | $90k-$110k | Tenaska
SCR769 – CRRAH Digital Certificate New Role for Read Only Access | Nov 2013 | 2014-R2 | $100k-$110k | Austin Energy
SCR772 – New Extract for Five Minute Interval Settlement Data | Nov 2013 | 2014-R1 | $80k-$90k | CSWG
NPRR439 – Updating a Counter-Party’s Available Credit Limit for Current Day DAM | Jan 2014 | 2014-R4 | $125k-$135k | ERCOT
NPRR500 – Posting of Generation that is Off but Available | Apr 2014 | 2014-R5 | $60k-$75k | Morgan Stanley
NPRR272 – Definition and Participation of Quick Start Generation Resources | Jul 2014 | 2014-R6 | $145k-$160k | ERCOT
SCR771 – Allow Ind. Master QSE to Represent Split Gen. Resources | Jul 2014 | 2014-R6 | $95k-$110k | Sandy Creek
NPRR256 – Sync PRR787, Add Non-Compliance Lang. to QSE Perf. Standards | Aug 2014 | 2015-R2 | $100k-$250k | Luminant
NOGRR084 – Daily Grid Operations Summary Report | Sep 2014 | 2015-R3 | $300k-$500k | MISUG
NPRR210 – Wind Forecasting Change to P50, Sync with PRR841 | Oct 2014 | 2015-R2 | $45k-$55k | Morgan Stanley
NPRR455 – CRR Shift Factors Report | Nov 2014 | 2015-R3 | $245k-$270k | MISUG
ERCOT requests your input: Are these the most important revision requests to work on over the next few months?
Moved from November 2013
Previously “On Hold”
Moved from September 2013
Moved from October 2013
Moved from September 2013