## Slide 1: DSWG Update to WMS 11/13/2013

## Slide 2
DSWG Goals for 2013 |  |  |  |  |  | 
# | Goal Description | Deliverable | Scheduled Completion | Market Champion | Contributors | Status
1 | Weather-Sensitive ERS Loads | NPRR 505 approval | End of Q1 | Robert King | Perrin Wall, Michael Cozzi, Jay Zarnikau, Kyle Miller | R
2 | ERS Clearing Price | Draft NPRR | End of Q1 | Joel Obillo | John Tipton, Michael Cozzi, Malcolm Ainspan, Perrin Wall, Robert King, Tim Carter | R
3 | ERS-30 | Complete Pilot Project and Introduce NPRR | End of Q4 | Robert King | Malcolm Ainspan, Joel Obillo, Michael Cozzi, Tim Carter | R
4 | ERS Deployment Time Limit | Draft NPRR, including clarification of requirements when no contractual obligation | End of Q1 | Robert King | John Tipton, Malcolm Ainspan, Joel Obillo, Perrin Wall | R
5 | Aggregated Load Resources | Draft NPRR to clarify ALR participation in Ancillary Services | End of Q2 | David Kee | Jay Zarnikau, Perrin Wall, Justin Louis, Robert King, Ed Echols, Cheryl Dobos, Russell Shaver, Eric Goff, Sherry Wiegand | R
6 | DR Participation in the Real-Time Energy Market | Draft NPRR | End of Q3 | Eric Goff | Joel Obillo, Suzanne Bertin, Perrin Wall, Caryn Rexrode, Cyrus Reed, Jay Zarnikau, John Tipton, Robert King, Justin Louis, David Kee, Sherry Weigand, Melissa Trevino, David Power, Marguerite Wagner, Kyle Miller, David Power | R
7 | Adjust DR Capacity for T&D Losses | Draft and present NPRR to WMS | End of Q1 | Tim Carter | Joel Obillo | R
8 | Load Resource M&V via Baseline Methodology | Draft NPRR | End of Q1 | David Kee | Caryn Rexrode, Justin Louis, Robert King | R
9 | ERS Training/Outreach | Training workshop for ERS | End of Q2 | ERCOT Staff | ERCOT Staff | R
10 | Update Load Participation in ERCOT Markets document | Finish and post consistent with outcome of PUC project | End of Q2 | Tim Carter | Joel Obillo, Caryn Rexrode, ERCOT Staff | R
11 | Retail DR/Dynamic Pricing Project | Support ERCOT/LSE project on data collection & analysis | End of Q4 | Jay Z | Michael Cozzi, Kyle Miller, Marguerite Wagner | R
12 | DR Asset Mapping | Explore locational mapping for ERS, LR and retail demand response | End of Q3 | Perrin Wall | Tim Carter, Marguerite Wagner, Ed Echols | R
13 | Presentation of NPRR351 Price Forecasts | Review and provide recommendations for reports/display to ERCOT | End of Q4 | Mark Smith | Tim Carter, David Power | R

## Slide 3: Future Meetings
Loads in SCED Subgroup
  11/18/13 1:00 p.m. to 3:30 p.m. ERCOT Met 211
Demand Side Working Group
  12/20/13 DSWG Barton Creek Golf Tournament
  To confirm participation: http://doodle.com/c24icysxqdryt8bz
Demand Side Working Group
  1/10/14 9:30 a.m. to 3:30 p.m. TBD

## Slide 4: SCR775 Display & Posting of Indicate Energy Prices
Indicative prices are published, in part, to give loads enough time to respond.
The current posting methodology is difficult to find and cumbersome to use.
This SCR establishes dashboard displays in the Market Information/Real Time Prices Reports section of ERCOT.com for Hubs and Load Zones

## Slide 5: SCR775 Display & Posting of Indicate Energy Prices - Continued
Price projections for selected Zone/Hub is shown horizontally
The latest price projections are put on top of the historical price projections.

## Slide 6: SCR775 Display & Posting of Indicate Energy Prices - Continued
ORDC adder was not addressed
  Preference is to include adder in posted prices
  Unclear if language needs clarified?
DSWG supports this SCR

## Slide 7: Load Participation in SCED v2.0
Meetings will be monthly
  Fridays, most likely 2-3 weeks after DSWG
Preliminary Goals
  Bring more DR into the market to assist in price formation
  Improve market competitiveness & efficiency
  Make fact-based, tough decisions that have thus far been elusive

## Slide 8: Load Participation in SCED v2.0
Key Issues Identified thus far
  DR QSE participation in SCED (including ability to sell resources)
    Balance REP concerns with CSP concerns
  Full LMP vs. LMP – G
    Not just a subsidy issue; settlement concerns that may require PUCT
  Block bids/temporal constraints
    Difficult issue but necessary for broad utilization
  Aligning efforts with potential Ancillary Services changes