| SCR Number | 774 | SCR Title | Enhancement to Outage Scheduler and Reports |
| --- | --- | --- | --- |
| Impact Analysis Date | November 20, 2013 |
| Cost/Budgetary Impact | Between $90k and $120K |
| Estimated Project Time Requirements | The timeline for implementing this System Change Requests (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: Between 6 to 8 months |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: Outage Scheduler (OS) Current Day Reports (CDR) Congestion Revenue Rights (CRR) Market Information System (MIS) Enterprise Information Services (EIS) |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

This SCR will have impacts on several in-flight projects, such as the EMS Upgrade and MMS Technology Refresh. The impacts will be accounted for in those project plans at the appropriate time in their project lifecycles.