| NPRR Number | 571 | NPRR Title | ERS Weather-Sensitive Loads Requirements |
| --- | --- | --- | --- |
| Impact Analysis Date |  | November 26, 2013 |  |
| Cost/Budgetary Impact |  | Between $30k and $40k. |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 2 to 3 months |  |
| ERCOT Staffing Impacts (across all areas) |  | Based on the expected participation levels of Emergency Response Service (ERS) Weather-Sensitive Loads in 2013, ERCOT has estimated that it can support the requirements of this NPRR with existing staff. ERCOT expects that, in the future, participation of ERS Weather-Sensitive Loads will increase significantly and that increased participation will create the need for system changes to support the process and may require additional Demand Integration personnel. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Market Management System (MMS) - Enterprise Information Services (EIS) - Enterprise Integration (EI) - Demand Integration Analysis Tools |  |
| ERCOT Business Function Impacts |  | ERCOT will update its Demand response functions in response to this NPRR. |  |
| Grid Operations & Practices Impacts |  | System operators will undergo training and ERCOT will update its grid operations procedures to implement this NPRR. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.