## Slide 1: Christmas 2014 – Monday Operating Day
Meter Working Group - Dec 2013
KEY |  |  |  |  |  |  |  | 
 | Operating Day |  |  |  |  |  |  | 
 | Business Day for VEE, Usage Loading, Integration, Manual Processes |  |  |  |  |  |  | 
 | Non-Business Day |  |  |  |  |  |  | 
 | Posting Date for Operating Day's RTM Statement & Invoice |  |  |  |  | MONDAY OPERATING DAY |  | 
 | Day is outside of timeline |  |  |  |  |  |  | 
 | 4 Process days for EPS Data |  |  |  |  |  |  | 
 | 3 Process days for EPS Data - WARNING |  |  |  |  |  |  | 
 | 2 (or less) Process days for EPS Data - CRITICAL |  |  |  |  |  |  | 
 | POSSIBLE/PROBABLE WORK DAY |  |  |  |  |  |  | 
Operating Day | Christmas 2014 - IMPACT FOR AN 'OD + 5' TIMELINE Operational Activity Schedule Relative to a Timeline for Processing EPS Meter Data on OD+5 days |  |  |  |  |  |  | 
 | Mon | Tue | Wed (HOLIDAY) | Thur (HOLIDAY) | Fri | Sat | Sun | Mon
 | 22-Dec | 23-Dec | 24-Dec | 25-Dec | 26-Dec | 27-Dec | 28-Dec | 29-Dec
 | OD | EPS Meter Data Collection |  |  | Data agg & Settle - LOAD EPS DATA |  |  | 1) Validate 2) Post Stmt & Inv
SCHEDULE | ACTIVITY |  |  |  | TYPE OF NOTICE ISSUED |  |  | 
MONDAY | Operating Day |  |  |  |  |  |  | 
TUESDAY | Data Collection, VEE Meter Data (2 process days) |  |  |  | 12-Hour |  |  | 
WEDNESDAY | HOLIDAY |  |  |  |  |  |  | 
THURSDAY | HOLIDAY |  |  |  |  |  |  | 
FRIDAY | VEE Meter Data (1 process day) |  |  |  | 6-Hour (Data needed for Data Agg Process) |  |  | 
FRIDAY | Data Agg Runs (REQUIRES EPS Meter Data to be Loaded in Lodestar) |  |  |  |  |  |  | 
MONDAY | Invoices Posted to Market |  |  |  |  |  |  | 
 |  |  |  |  | GENERAL GUIDELINES for NOTICES |  |  | 
 |  |  |  |  | If a process day is shaded White a 12-Hour notice is issued |  |  | 
 |  |  |  |  | If a process day is shaded Green, Yellow or Red, a 6-Hour notice is issued |  |  | 
Notes: <number>

## Slide 2: Christmas 2014 – Tuesday Operating Day
Meter Working Group - Dec 2013
KEY |  |  |  |  |  |  |  | 
 | Operating Day |  |  |  |  |  |  | 
 | Business Day for VEE, Usage Loading, Integration, Manual Processes |  |  |  |  |  |  | 
 | Non-Business Day |  |  |  |  |  |  | 
 | Posting Date for Operating Day's RTM Statement & Invoice |  |  |  |  | TUESDAY OPERATING DAY |  | 
 | Day is outside of timeline |  |  |  |  |  |  | 
 | 4 Process days for EPS Data |  |  |  |  |  |  | 
 | 3 Process days for EPS Data - WARNING |  |  |  |  |  |  | 
 | 2 (or less) Process days for EPS Data - CRITICAL |  |  |  |  |  |  | 
 | POSSIBLE/PROBABLE WORK DAY |  |  |  |  |  |  | 
Operating Day | Christmas 2014 - IMPACT FOR AN 'OD + 5' TIMELINE Operational Activity Schedule Relative to a Timeline for Processing EPS Meter Data on OD+5 days |  |  |  |  |  |  | 
 | Mon | Tue | Wed (HOLIDAY) | Thur (HOLIDAY) | Fri | Sat | Sun | Mon
 | 22-Dec | 23-Dec | 24-Dec | 25-Dec | 26-Dec | 27-Dec | 28-Dec | 29-Dec
 |  | OD | EPS Meter Data Collection |  | LOAD EPS DATA | Data agg & Settle |  | 1) Validate 2) Post Stmt & Inv
SCHEDULE | ACTIVITY |  |  |  | TYPE OF NOTICE ISSUED |  |  | 
TUESDAY | Operating Day |  |  |  |  |  |  | 
WEDNESDAY | Data Collection |  |  |  |  |  |  | 
WEDNESDAY | HOLIDAY |  |  |  |  |  |  | 
THURSDAY | HOLIDAY |  |  |  |  |  |  | 
FRIDAY | VEE Meter Data (1 process day) |  |  |  | 6-Hour (Data needed for Data Agg Process) |  |  | 
FRIDAY | Data Agg Runs Saturday (REQUIRES EPS Meter Data to be Loaded in Lodestar) |  |  |  |  |  |  | 
MONDAY | Invoices Posted to Market |  |  |  |  |  |  | 
 |  |  |  |  | GENERAL GUIDELINES for NOTICES |  |  | 
 |  |  |  |  | If a process day is shaded White a 12-Hour notice is issued |  |  | 
 |  |  |  |  | If a process day is shaded Green, Yellow or Red, a 6-Hour notice is issued |  |  | 

## Slide 3: Christmas 2014 – Wednesday Operating Day
Meter Working Group - Dec 2013
KEY |  |  |  |  |  |  |  | 
 | Operating Day |  |  |  |  |  |  | 
 | Business Day for VEE, Usage Loading, Integration, Manual Processes |  |  |  |  |  |  | 
 | Non-Business Day |  |  |  |  |  |  | 
 | Posting Date for Operating Day's RTM Statement & Invoice |  |  |  |  | WEDNESDAY OPERATING DAY |  | 
 | Day is outside of timeline |  |  |  |  |  |  | 
 | 4 Process days for EPS Data |  |  |  |  |  |  | 
 | 3 Process days for EPS Data - WARNING |  |  |  |  |  |  | 
 | 2 (or less) Process days for EPS Data - CRITICAL |  |  |  |  |  |  | 
 | POSSIBLE/PROBABLE WORK DAY |  |  |  |  |  |  | 
Operating Day | Christmas 2014 - IMPACT FOR AN 'OD + 5' TIMELINE Operational Activity Schedule Relative to a Timeline for Processing EPS Meter Data on OD+5 days |  |  |  |  |  |  | 
 | Tue | Wed (HOLIDAY) | Thur (HOLIDAY) | Fri | Sat | Sun | Mon | TUES
 | 23-Dec | 24-Dec | 25-Dec | 26-Dec | 27-Dec | 28-Dec | 29-Dec | 30-Dec
 |  | OD | EPS Meter Data Collection | LOAD EPS DATA |  | Data agg & Settle | 1) Validate 2) Post Stmt & Inv | 
SCHEDULE | ACTIVITY |  |  |  | TYPE OF NOTICE ISSUED |  |  | 
WEDNESDAY | Operating Day |  |  |  |  |  |  | 
WEDNESDAY | HOLIDAY |  |  |  |  |  |  | 
THURSDAY | Data Collection |  |  |  |  |  |  | 
THURSDAY | HOLIDAY |  |  |  |  |  |  | 
THURSDAY | HOLIDAY |  |  |  |  |  |  | 
FRIDAY | VEE Meter Data (1 process day) |  |  |  | 6-Hour (Data needed for Data Agg Process) |  |  | 
FRIDAY | Data Agg Runs Sunday (REQUIRES EPS Meter Data to be Loaded in Lodestar) |  |  |  |  |  |  | 
MONDAY | Invoices Posted to Market |  |  |  |  |  |  | 
 |  |  |  |  | GENERAL GUIDELINES for NOTICES |  |  | 
 |  |  |  |  | If a process day is shaded White a 12-Hour notice is issued |  |  | 
 |  |  |  |  | If a process day is shaded Green, Yellow or Red, a 6-Hour notice is issued |  |  | 

## Slide 4: Christmas 2014 – Thursday Operating Day
Meter Working Group - Dec 2013
KEY |  |  |  |  |  |  |  | 
 | Operating Day |  |  |  |  |  |  | 
 | Business Day for VEE, Usage Loading, Integration, Manual Processes |  |  |  |  |  |  | 
 | Non-Business Day |  |  |  |  |  |  | 
 | Posting Date for Operating Day's RTM Statement & Invoice |  |  |  |  | THURSDAY OPERATING DAY |  | 
 | Day is outside of timeline |  |  |  |  |  |  | 
 | 4 Process days for EPS Data |  |  |  |  |  |  | 
 | 3 Process days for EPS Data - WARNING |  |  |  |  |  |  | 
 | 2 (or less) Process days for EPS Data - CRITICAL |  |  |  |  |  |  | 
 | POSSIBLE/PROBABLE WORK DAY |  |  |  |  |  |  | 
Operating Day | Christmas 2014 - IMPACT FOR AN 'OD + 5' TIMELINE Operational Activity Schedule Relative to a Timeline for Processing EPS Meter Data on OD+5 days |  |  |  |  |  |  | 
 | Tue | Wed (HOLIDAY) | Thur (HOLIDAY) | Fri | Sat | Sun | Mon | TUES
 | 23-Dec | 24-Dec | 25-Dec | 26-Dec | 27-Dec | 28-Dec | 29-Dec | 30-Dec
 |  |  | OD | EPS Meter Data Collection |  |  | Data agg & Settle - LOAD EPS DATA | 1) Validate 2) Post Stmt & Inv
SCHEDULE | ACTIVITY |  |  |  | TYPE OF NOTICE ISSUED |  |  | 
THURSDAY | Operating Day |  |  |  |  |  |  | 
THURSDAY | HOLIDAY |  |  |  |  |  |  | 
FRIDAY | VEE Meter Data (2 process days) |  |  |  | 12-Hour |  |  | 
MONDAY | VEE Meter Data (1 process day) |  |  |  | 6-Hour (Data needed for Data Agg Process) |  |  | 
MONDAY | Data Agg Runs (REQUIRES EPS Meter Data to be Loaded in Lodestar) |  |  |  |  |  |  | 
TUESDAY | Invoices Posted to Market |  |  |  |  |  |  | 
 |  |  |  |  | GENERAL GUIDELINES for NOTICES |  |  | 
 |  |  |  |  | If a process day is shaded White a 12-Hour notice is issued |  |  | 
 |  |  |  |  | If a process day is shaded Green, Yellow or Red, a 6-Hour notice is issued |  |  | 

## Slide 5: Christmas 2014 – Friday Operating Day
Meter Working Group - Dec 2013
KEY |  |  |  |  |  |  |  | 
 | Operating Day |  |  |  |  |  |  | 
 | Business Day for VEE, Usage Loading, Integration, Manual Processes |  |  |  |  |  |  | 
 | Non-Business Day |  |  |  |  |  |  | 
 | Posting Date for Operating Day's RTM Statement & Invoice |  |  |  |  | FRIDAY OPERATING DAY |  | 
 | Day is outside of timeline |  |  |  |  |  |  | 
 | 4 Process days for EPS Data |  |  |  |  |  |  | 
 | 3 Process days for EPS Data - WARNING |  |  |  |  |  |  | 
 | 2 (or less) Process days for EPS Data - CRITICAL |  |  |  |  |  |  | 
 | POSSIBLE/PROBABLE WORK DAY |  |  |  |  |  |  | 
Operating Day | Christmas 2014 - IMPACT FOR AN 'OD + 5' TIMELINE Operational Activity Schedule Relative to a Timeline for Processing EPS Meter Data on OD+5 days |  |  |  |  |  |  | 
 | Wed (HOLIDAY) | Thur (HOLIDAY) | Fri | Sat | Sun | Mon | TUES | WED
 | 24-Dec | 25-Dec | 26-Dec | 27-Dec | 28-Dec | 29-Dec | 30-Dec | 31-Dec
 |  |  | OD | EPS Meter Data Collection |  |  | Data agg & Settle - LOAD EPS DATA | 1) Validate 2) Post Stmt & Inv
SCHEDULE | ACTIVITY |  |  |  | TYPE OF NOTICE ISSUED |  |  | 
FRIDAY | Operating Day |  |  |  |  |  |  | 
MONDAY | VEE Meter Data (2 process days) |  |  |  | 12-Hour |  |  | 
TUESDAY | VEE Meter Data (1 process day) |  |  |  | 6-Hour (Data needed for Data Agg Process) |  |  | 
TUESDAY | Data Agg Runs (REQUIRES EPS Meter Data to be Loaded in Lodestar) |  |  |  |  |  |  | 
WEDNESDAY | Invoices Posted to Market |  |  |  |  |  |  | 
 |  |  |  |  | GENERAL GUIDELINES for NOTICES |  |  | 
 |  |  |  |  | If a process day is shaded White a 12-Hour notice is issued |  |  | 
 |  |  |  |  | If a process day is shaded Green, Yellow or Red, a 6-Hour notice is issued |  |  | 

## Slide 6: Christmas 2014 – Saturday Operating Day
Meter Working Group - Dec 2013
KEY |  |  |  |  |  |  |  | 
 | Operating Day |  |  |  |  |  |  | 
 | Business Day for VEE, Usage Loading, Integration, Manual Processes |  |  |  |  |  |  | 
 | Non-Business Day |  |  |  |  |  |  | 
 | Posting Date for Operating Day's RTM Statement & Invoice |  |  |  |  | SATURDAY OPERATING DAY |  | 
 | Day is outside of timeline |  |  |  |  |  |  | 
 | 4 Process days for EPS Data |  |  |  |  |  |  | 
 | 3 Process days for EPS Data - WARNING |  |  |  |  |  |  | 
 | 2 (or less) Process days for EPS Data - CRITICAL |  |  |  |  |  |  | 
 | POSSIBLE/PROBABLE WORK DAY |  |  |  |  |  |  | 
Operating Day | Christmas 2014 - IMPACT FOR AN 'OD + 5' TIMELINE Operational Activity Schedule Relative to a Timeline for Processing EPS Meter Data on OD+5 days |  |  |  |  |  |  | 
 | Fri | Sat | Sun | Mon | Tues | Wed | Thur (HOLIDAY) | Fri
 | 26-Dec | 27-Dec | 28-Dec | 29-Dec | 30-Dec | 31-Dec | 1-Jan | 2-Jan
 |  | OD | EPS Meter Data Collection |  |  | Data agg & Settle - LOAD EPS DATA |  | 1) Validate 2) Post Stmt & Inv
SCHEDULE | ACTIVITY |  |  |  | TYPE OF NOTICE ISSUED |  |  | 
SATURDAY | Operating Day |  |  |  |  |  |  | 
MONDAY | VEE Meter Data (3 process days) |  |  |  | 12-Hour |  |  | 
TUESDAY | VEE Meter Data (2 process days) |  |  |  | 12-Hour |  |  | 
WEDNESDAY | VEE Meter Data (1 process day) |  |  |  | 6-Hour (Data needed for Data Agg Process) |  |  | 
WEDNESDAY | Data Agg Runs (REQUIRES EPS Meter Data to be Loaded in Lodestar) |  |  |  |  |  |  | 
FRIDAY (Jan 2) | Invoices Posted to Market |  |  |  |  |  |  | 
 |  |  |  |  | GENERAL GUIDELINES for NOTICES |  |  | 
 |  |  |  |  | If a process day is shaded White a 12-Hour notice is issued |  |  | 
 |  |  |  |  | If a process day is shaded Green, Yellow or Red, a 6-Hour notice is issued |  |  | 

## Slide 7: Christmas 2014 – Sunday Operating Day
Meter Working Group - Dec 2013
KEY |  |  |  |  |  |  |  | 
 | Operating Day |  |  |  |  |  |  | 
 | Business Day for VEE, Usage Loading, Integration, Manual Processes |  |  |  |  |  |  | 
 | Non-Business Day |  |  |  |  |  |  | 
 | Posting Date for Operating Day's RTM Statement & Invoice |  |  |  |  | SUNDAY OPERATING DAY |  | 
 | Day is outside of timeline |  |  |  |  |  |  | 
 | 4 Process days for EPS Data |  |  |  |  |  |  | 
 | 3 Process days for EPS Data - WARNING |  |  |  |  |  |  | 
 | 2 (or less) Process days for EPS Data - CRITICAL |  |  |  |  |  |  | 
 | POSSIBLE/PROBABLE WORK DAY |  |  |  |  |  |  | 
Operating Day | Christmas 2014 - IMPACT FOR AN 'OD + 5' TIMELINE Operational Activity Schedule Relative to a Timeline for Processing EPS Meter Data on OD+5 days |  |  |  |  |  |  | 
 | Sat | Sun | Mon | Tues | Wed | Thur (HOLIDAY) | Fri | Sat
 | 27-Dec | 28-Dec | 29-Dec | 30-Dec | 31-Dec | 1-Jan | 2-Jan | 3-Jan
 |  | OD | EPS Meter Data Collection |  | LOAD EPS DATA | Data agg & Settle - | 1) Validate 2) Post Stmt & Inv | 
SCHEDULE | ACTIVITY |  |  |  | TYPE OF NOTICE ISSUED |  |  | 
SUNDAY | Operating Day |  |  |  |  |  |  | 
MONDAY | VEE Meter Data (3 process days) |  |  |  | 12-Hour |  |  | 
TUESDAY | VEE Meter Data (2 process days) |  |  |  | 12-Hour |  |  | 
WEDNESDAY | VEE Meter Data (1 process day) |  |  |  | 6-Hour (Data needed for Data Agg Process) |  |  | 
WEDNESDAY | Data Agg Runs Thursday (REQUIRES EPS Meter Data to be Loaded in Lodestar) |  |  |  |  |  |  | 
FRIDAY | Invoices Posted to Market |  |  |  |  |  |  | 
 |  |  |  |  | GENERAL GUIDELINES for NOTICES |  |  | 
 |  |  |  |  | If a process day is shaded White a 12-Hour notice is issued |  |  | 
 |  |  |  |  | If a process day is shaded Green, Yellow or Red, a 6-Hour notice is issued |  |  |