| SCR Number | 776 | SCR Title | Retail Data Transport Upgrade to NAESB EDM v2.2 |
| --- | --- | --- | --- |
| Impact Analysis Date |  | January 9, 2014 |  |
| Cost/Budgetary Impact |  | Between $400k and $500k |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 10 to 14 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: * North American Energy Standards Board (NAESB) * Enterprise Information Services (EIS) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

The start of this project is dependent upon the readiness of ERCOT's Electronic Data Interchange (EDI) vendor to support NAESB 2.2. Transition of all Market Participants to NAESB 2.2 is expected to occur within six months of project implementation. ERCOT will not support multiple platforms long-term. The project cost includes cost of hardware needed to support parallel environments during the duration of the project and the transition of the Market Participants.