| NPRR Number | 580 | NPRR Title | Establishment of a Rolling CRR Balancing Account Fund |
| --- | --- | --- | --- |
| Impact Analysis Date | November 6, 2013 |
| Cost/Budgetary Impact | Between $100k and $125k |
| Estimated Project Time Requirements* | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 8 to 12 months |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: Settlement and Billing System (S&B) Enterprise Information Services (EIS) |
| ERCOT Business Function Impacts | No impacts to ERCOT business functions. |
| Grid Operations & Practices Impacts | No impacts to ERCOT grid operations and practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

If this project is targeted for delivery in 2014, it will impact the currently in-flight Settlements System Upgrade project. Combining these efforts would increase the Settlements Upgrade budget by approximately $100k and extend its schedule by two months.