AGENDA

Advanced Metering Working Group (AMWG) MEETING

ERCOT Austin Office / 7620 Metro Center Drive / Austin, Texas 78744 Conf. Room 168

January 21, 2014   1:00 PM – 5:00 PM

http://ercot.webex.com

Meeting Number:     	651 251 470

Meeting Password:   	Amwg

Audio Dial-In: 		1.877.668.4493

| 1. | Antitrust Admonition Read by Esther Kent | E. Kent | 1:00 p.m. |
| --- | --- | --- | --- |
| 2. | Introductions Steve Brightman – SWES – WebEx Carolyn Reed – CenterPoint Energy – WebEx K. Samana – AEP Services – WebEx Perrin Wall - CenterPoint Energy – WebEx Andrea O’Flaherty – Solutions Cube – ERCOT Mtg. 168 Calvin Hendrickson – BT Utilities – ERCOT Mtg. 168 Sheri Wiegand – TXU - ERCOT Mtg. 168 John Schatz – TXU - ERCOT Mtg. 168 Jason Moschos – TNMP - ERCOT Mtg. 168 Dave Michelsen – ERCOT - ERCOT Mtg. 168 Rob Bevill – Green Mountain/NRG - ERCOT Mtg. 168 Gricelda Calzada – AEP Services - ERCOT Mtg. 168 Ed Echols – Oncor - ERCOT Mtg. 168 Kathy Scott - CenterPoint Energy - ERCOT Mtg. 168 Esther Kent - CenterPoint Energy - ERCOT Mtg. 168 | E. Kent |  |
| 3. | Review AMWG Voting Procedures Read by Dave Michelsen of ERCOT | ERCOT |  |
| 4. | Vote on AMWG 2014 Leadership (Co-Leaders) Nomination received by ERCOT for 2014 Co-Leadership Esther Kent of CenterPoint Energy John Schatz of TXU Energy | ERCOT |  |
| 5. | Review of Interim Process for RORs to Request Backfilling Historical Usage Follow-up for 2013 -017 Change Request Action Item: Place information in the form SMT REP email address same as Help Desk email address Specific file format needed from REPs ROR Request Form for Bulk Report (Existing Customers) Action Item: Need to be clear in the Bulk Request form that the email address and telephone number is for the requester of the form. Action Item: ESI ID needs to include check box for All ESI ID or option for a See List Attached for specific ESI IDs Expected return time for responses to be provided back to requesting REP: For 1,000 ESI IDs for 1 year of interval data – approximately 2 days For 100,000 ESI IDs for 1 year interval data- approximately 4 weeks Once requested are submitted SMT will provide more customized timelines for data returns | A. O’Flaherty |  |
|  | ------------------------------Break--------------------------------- |  |  |
| 6. | Status Update of AMWG Change Requests Approved by Retail Market Subcommittee (RMS) Change Request list: Change Request 2013 – 001, 002, 003, 004, 005, 006, 007, 008, 009, 010—JDOA Estimation in progress 2014-2015 Andrea: When would an estimated delivery date be available for Change Request 2013 001-010? Change Request 2013 – 012, 013, 014 and 016 currently in Development and being worked on now for planned 2014 implementation. Change Request 2013_ 017 (REP API for Energy Usage on SMT - Interim Solution) Completed and implemented in December 2013 Note- 2013-017 (REP API for Energy Usage on SMT- Permanent Solution to Replace Interim Solution) in two projects with second piece in state of JDOA Estimation. Change Request 2013-015 – JDOA Estimation 2014-2015 Andrea: When would an estimated delivery date be available? | A. O’Flaherty |  |
| 7. | Update on SMT’s 3rd Party Access System Development Slide shows the overall project schedule--- Template: gray is completed and darker purple is in progress and blue future development and/or tasks SMT Team will be taking request for API volunteers that will be participating as 3rd parties. Right now, SMT has 3 volunteers already. See attached project timeline: SMT DO meetings planned: February 28th - 10 AM -11:00 AM (tentative because of a conflict) March 21th - 10AM – 11: 00 AM April 25th - 10AM – 11:00 AM May 23rd – 10AM – 11:00 AM June 20th – 10AM – 11:00 AM | A. O’Flaherty |  |
| 8. | AMWG and SMTDO Documentation Storage ERCOT uncomfortable with adding AMWG documents to ERCOT.com similar to TX SET issues and/or change controls since they are not considered binding documents for a 3rd party system. Concern is ERCOT allocating $$$ to maintain webpage and providing ERCOT IT support for the webpage for change requests. Action Item: Andrea O’Flaherty will expand the Excel spreadsheet to include actual Change Request documents imbedded within the spreadsheet. Test document will be sent to Dave Michelsen for posting and to determine if change request can be easily reviewed. Documents to be posted to AMWG Main Page under Key Documents (version and Date along with date on every document): Change Request Status Reports (embedded with actual Change Request for each line item) SMT Process for Historical Backfill Reporting Bulk Reporting Request Form 3rd Party High Level Timeline 2014 AMWG Goals | E. Kent |  |
| 9. | AMWG 2013 Accomplishments and 2014 Goals Completed 2013 Accomplishments and 2014 Goals See attached Power Point document of 2014 Goals: | E. Kent |  |
| 10. | Future AMWG Meeting Dates/Times, WebEx and/or Face to Face meetings Action Item: Esther to get with ERCOT for scheduling WebEx and meeting room for the following meeting dates and times: Monday, February 24th – 1-4 PM (WebEx) (Deadline for agenda items would be February 10th) Monday, March 24th – 1-4 PM (WebEx) (Deadline for agenda items would be March 10th) Monday, April 28th – 1- 5 PM (Face to Face) Deadline for agenda items would be April 10th) Thursday, May 22nd – 1-4 PM (WebEx) Monday, June 23rd – 1-4 PM (WebEx) Next month’s agenda: Review updates to documents agreed to for storage processes (Andrea’s Action Item) Review Revised Bulk reporting form (Andrea’s Action Item) Bulk reporting Update (Andrea’s Action Item – standing monthly report) Status Report on Change Request and 3rd Party Implementation (Andrea’s Action Item- standing monthly report) SMT DO follow-ups to/from AMWG Develop AMWG Power Point Status Report for RMS (Action Item Co-Leadership and standing monthly report) Request any updates/revisions to meeting Notes from prior month’s meeting – in this case January 21, 2014 will also need to be posted to key documents for the specific meeting date. (Action Item Co-Leadership and standing monthly report) Kathy send Esther and John (AMWG Co-Leadership for 2014) via email the ERCOT working group procedures and meeting tips documents that are posted on the TAC key documents webpage: http://www.ercot.com/committees/board/tac/ | E. Kent |  |
| 11. | Adjourn | E. Kent | 5:00 p.m. |

| Open Action Items | Responsible Party |
| --- | --- |
| Topic |  |