## Slide 1: Update NPRR568 / Real-Time Reserve Price Adder Based on Operating Reserve Demand Curve
Jeff Robinson, ERCOT
Technical Advisory Committee
January 28, 2014

## Slide 2: NPRR568 Project Timeline
January – April 2014
  Planning Complete
    Requirements Complete
    Design Complete
  Development Underway
  Creation of Test Plans and Scripts
April - May 2014
  ERCOT Internal Testing
May 2014
  Market Readiness (?)
June 1st
  Go Live
ERCOT Public
January 28, 2014
Notes: <number>