## Slide 1: SHARYLAND TRANSITION TASKFORCE (STTF) UPDATE
UPDATE TO RMS
MARCH 4, 2014
<number>
Notes: <number>

## Slide 2
  Transition Progress Report:
      PUCT approved Sharyland Utilities’ Standard Tariff effective 5/1/14 for production go-live
      For Sharyland Service territory CR offers have started to appear on the PUCT Power to Choose website
      As of February 13, 2014:
        Sharyland had successfully scheduled 255 MVIs.
        Sharyland continued to have a number of MVIs submitted for times other than the May Monthly Meter Read (MMR) Cycle, for example some MVIs are being submitted for February. All MVIs must have a valid MMR cycle read date in May.
        NOTE: May Cycles 1 & 2 are actually in April. Therefore, Cycles 1 & 2, CRs will need to submit their cycle readings for a late May MMR Cycle.
<number>

## Slide 3
    Sharyland Utilities (SU) Market activities:
      CR Workshop held on February 18-19, 2014 was well attended by Market Participants and ERCOT. A lot of questions about Sharyland Transition Project and new SU Tariff revealed there is a lot of market interest.
      Educational Public Forum Meetings scheduled:
        SU mailed Public Notice on January 30, 2014 to their current customers.
        PUCT Staff will be in attendance along with 8 CRs that have reserved a booth for the following meeting dates/times and locations:
        February 24, 2014 – Stanton 3:30 PM – 7:30 PM
        February 25, 2014 – Colorado City 3:30 PM – 7:30 PM
        February 27, 2014 – Brady 3:30 PM – 7:30 PM
        March 3, 2014 – Midland 3:30 PM – 7:30 PM
        March 6, 2014 – Celeste 3:30 PM – 7:30 PM
<number>
Notes: <number>

## Slide 4
  STTF will continue to provide updates to our Frequently Asked Questions (FAQs) narrative. February 4th updates:
      How actual NEW Move-Ins will be handled during the go-live transition period?
        SU Response:
        If new MVI – Last Name should be different than that of current customer on file with SU if energized – SU representatives will contact CR via telephone to ensure New MVI Customer and Date of Meter Reading
        New MVI requiring Permit – SU representatives will contact CR via telephone
      How Lite-Up Customers will be handled by SU?
        SU Response: SU will apply the same practice as all other TDSPs in Competitive Market.
    Key Documents and FAQs for this project are located on ERCOT.com:
      Sharyland Transition Taskforce (STTF) main page under
        Key Documents: http://www.ercot.com/committees/board/tac/rms/sttf/
<number>

## Slide 5
  Next STTF Meeting:
    Today following RMS (March 4, 2014) :
        1:00 PM – 4:00 PM at ERCOT Met Center Conference Room 206
        WebEx Reserved :
        http://ercot.webex.com
        Meeting Number: 653 206 970
        Meeting Password: Sttf
        Audio Dial-In: 1.877.668.4493
<number>

## Slide 6: QUESTIONS?
<number>