ERCOT System Protection Working Group (SPWG)

# 2014 Calendar

- By 2nd week of Jan	Current year short circuit case due to ERCOT (01/17/14)

- By 1st  week of Feb	Current year short circuit case 1st pass revisions due to ERCOT (02/07/14)

- By 3rd week of Feb	Current year short circuit case 2nd pass revisions due to ERCOT (02/21/14)

- By 1st week of Mar	Current year short circuit case 3rd pass revisions due to ERCOT (03/07/14)

- By 3rd week of Mar	Current year short circuit case 4th Final pass revisions due to ERCOT (03/21/14)

- March 17 & 18		1st SPWG meeting at ERCOT Austin MET Center, Room 168

          - TRE & ERCOT Updates

          - Review current year short circuit case

          - Review case build manual

- By 4th week of Mar	Current year short circuit case posted by ERCOT (03/28/14)

- By 3rd week of Apr	Future year (2014 – 2018) short circuit cases due to ERCOT (04/18/14)

- By 2nd week of May	Future year short circuit cases 1st pass revisions due to ERCOT (05/09/14)

- By 4th week of May	Future year short circuit cases 2nd pass revisions due to ERCOT (05/23/14)

- By 1st week of June	Future year short circuit cases 3rd pass revisions due to ERCOT (06/6/14)

- By 3rd week of Jun	Future year short circuit cases 4th Final pass revisions due to ERCOT (06/20/14)

- By 4th week of Jun	Future year short circuit cases posted by ERCOT (06/27/14)

- Jul 16 & 17		2nd SPWG Meeting at ERCOT, Austin MET Center, Room 168

          - Review future year short circuit cases

- By Oct 30		Data due to ERCOT

          - Disturbance Monitoring Equipment (DME) submittal - ERCOT NOG 6.1.4 (2)

- Nov 20 & 21		3rd SPWG Meeting (By Nov 30) at ERCOT Austin MET Center, Room 168

          - Discuss current year short circuit case evaluation using available 345kV system event data

          - Review Nodal Operating Guide Section 6

          - Review short circuit case building process document/corrections/problems from previous year

## Texas Reliability Entity Misoperations Reporting Schedule

Submission of 1st Quarter Data - May 31

Submission of 2nd Quarter Data - Aug 31

Submission of 3rd Quarter Data - Nov 30

Submission of 4th Quarter Data - Feb 28

http://www.texasre.org/compliance/datasubmit/misoperationsreporting/Pages/Default.aspx

## Every five years (Note: We need to affix a date to the calendar for these items, TBD March 2014 Meeting)

- Review technical requirements for Disturbance Monitoring Equipment (DME) installations within ERCOT

- Review technical requirements for Special Protection System (SPS) installations within ERCOT

As needed

- Review electric system disturbances, at request of ERCOT

- Review Special Protection System installations, at request of ERCOT