MarkeTrak Task Force Meeting Notes

February 25, 2014

Attendees:

Monica Jones		myjones@reliant.com				Reliant

Carolyn Reed		Carolyn.reed@centerpointenergy.com			CenterPoint Energy

Sheri Wiegand		sheri.wiegand@txu.com				TXUE

Jim Lee			jim.lee@directenergy.com				Direct Energy

Cheryl Franklin		cnfranklin@aep.com				AEP

Barrett Morrow		barrett.morrow@centerpointenergy.com		CenterPoint Energy

Gricelda Calzada		via WebEx					AEP

Diana Rehfeldt		via WebEx					TNMP

Tammy Stewart		via WebEx					ERCOT

Debbie McKeever		via WebEx					Oncor

Jesse Macias		via WebEx					AEP

Jose Mendoza		via WebEx					Stream Energy

Jenny Evanson		via WebEx					Sharyland Utilities

Stephen Wilson		via WebEx					Sharyland Utilities

Amy Whan		via WebEx					Stream Energy

Kathy Scott		via WebEx					CenterPoint Energy

- ERCOT Update - PR010_03 MarkeTrak Phase 3, Part B - Business requirements

Tammy Stewart with ERCOT reported the designers are finalizing the detailed design and will be writing their own test scripts for the system enhancements.  A July deliverable is still planned.  Copies of the conceptual and detail designs should be available early March but no later than MTTF March 25th meeting.

- D2D Usage & Billing Disputes – required ‘stop time’ discussion

The responses to the questions posed at last month’s meeting were reviewed around the necessity of a required “stop time” field for Usage/Billing subtype.  Again, ERCOT indicated should such a requirement be added at this stage, a new SCR would need to be submitted and a part of the governance, an impact analysis would be conducted.

Essentially CR’s felt this field should remain optional.  For this type of MT, the TRAN ID suffices to imply the start and end date of the invoice in question.  TDSPs felt this information added clarity to properly expedite the MT.   To mitigate any concerns, it was suggested in lieu of an SCR, perhaps this revision be proposed for the next upgrade.  As an interim solution, this section of the User’s Guide may be updated to clarify that the use of a ‘stop time’ will improve the processing of the MT.  (It was noted CNP utilizes API automation and inclusion of a stop time will allow for faster processing.)   It was also suggested this topic be included in the market training for the proposed enhancements with PR010_03.  Training should encourage the use of the 867_03 tran id in lieu of and/or  the 810_02 invoice billing cycle periods which would include both the StartTime and StopTime.

- Business Requirement Use Case #37 – escalation email after 2 calendar days

Cheryl Franklin had questioned the 2 day time frame for an escalation email to be sent if remained untouched.  Cheryl reminded MTTF back in February 2013, this subject was discussed extensively with the conclusion to recommend a 3 day time frame.

During the meeting, Tammy Stewart confirmed the business requirements were redlined now calling for a 3 day hold until an escalation email is sent.

- Retail Market Guide Revision Request (RMGRR) 121 – Clarification of Inadvertent  Gain Process

Kathy Scott had called in to seek clarification for 7.3.2.4 (2)(d).  MTTF described this as the “leapfrog” scenario.  Since this term was not used extensively in the RMG, it was proposed to revise the language to read “Customer has successfully completed an enrollment regarding the same ESI ID and the Gaining CR has the most recent effective date”.

Section 7.3.2.5  ( c) was also revised to read  “Customer no longer occupying Premise in question” as an invalid reject reason.

Sandra with ERCOT will make the revisions to the RMGRR and distribute prior to RMS.

- AMS LSE Missing/Dispute MT Timelines – follow up

Jim Lee had previously requested review of the current MarkeTrak timelines around AMS LSE Interval missing/dispute and Usage/Billing subtypes.  “Currently, the standard ‘7 business days’ timeline for MPs to respond/touch/update an AMS missing and/or dispute issue may be ineffective/inefficient in today’s world.  Since products relying on AMS technology are more time sensitive, I thought it might be beneficial for the market to have a discussion about the possibility of reducing the timelines SPECIFICALLY for AMS missing and dispute subtypes.”

Jim indicated subsequent conversations with TDSPs have clarified this issue for this market participant and it was not necessary for the MTTF forum to pursue this issue any longer.

- Additional Business Items

Test Scripts for PR010_03

Carolyn Reed had drafted test scripts for Use Case #3, #8, and #9.  These were reviewed and approved by MTTF.

Test scripts were created for Use Cases #17 and #21.  See attached spreadsheet.  This will be housed on main MTTF page and serve as a working document.

NEXT MEETING – March 25, 2014

Preliminary Agenda –  not necessarily in this order

- ERCOT Update PR010_03

- Review RMGRR 121– Inadvertent Gain Process – final comments

- Writing of Test Scripts for Business Requirements– PR010_03

- User’s Guide Updates from RMGRR 121