AGENDA

Advanced Metering Working Group (AMWG) MEETING

WebEx Conference

February 24, 2014   1:00 PM – 4:00 PM

http://ercot.webex.com

Meeting Number:     	658 810 755

Meeting Password:   	Amwg

Audio Dial-In: 		1.877.668.4493

| 1. | Antitrust Admonition Read by Esther Kent | E. Kent | 1:00 p.m. |
| --- | --- | --- | --- |
| 2. | Introductions Steve Brightman – SWES Carolyn Reed – CenterPoint Energy John Schatz – TXU Energy Perrin Wall - CenterPoint Energy Andrea O’Flaherty – Solutions Cube Francesca Shannon – GDF Suez Mark Amyette – Sharyland Utilities Peter Quinsey - ? Jason Moschos – TNMP Dave Michelsen – ERCOT Rob Bevill – Green Mountain/NRG Gricelda Calzada – AEP Services Ed Echols – Oncor Kathy Scott - CenterPoint Energy Esther Kent - CenterPoint Energy Clint Sandige - ? David –Michelsen - ERCOT Sheri Moore – CenterPoint Energy Susana Faz – CenterPoint Energy Kernesa Samana? – AEP Services | E. Kent |  |
| 3. | Review Updates to Historical Backfill Instructions, Historical Backfill Process and AMWG CR Spreadsheet Reviewed, and suggested minor revisions to Historical Backfill Instructions, process, and the Change Request summary sheet Emphasized that historical backfill requests could only be made by a registered SMT user Reminded the group that subsequent Change Requests should indicate AMWG leadership as the sponsors | A. O’Flaherty |  |
| 4. | Provide AMWG CR 17 Interim Process Historical Backfill and Enrollment Update The interim process for historical usage backfill has been in place since 12/18/13 and is working well. The “subscription service” for New Customer Historical Usage is expected to be operational in Q1 2014. | A. O’Flaherty |  |
| 5. | Review and Clarify long Term Permanent Solution Requirements for AMWG CR 17 Discussions about providing hourly reads in addition to 15-minute and daily usage. Action Item: AMWG members will confer with their respective company teams. Recommendations are to be brought to AMWG at the March 24 meeting. Any recommended changes to CR 17 will be presented to RMS | A. O’Flaherty |  |
| 6. | Status Report on AMWG Change Requests Change Request #’s 1 thru 10 and 15 remain in the “JDOA Estimation” phase. Change Request #’s 12 thru 14 and 16 remain in the “Development” phase. Change Request #17 is partially complete AMWG requested that more detailed information be provided on the CR’s in the “Development” phase. Change Request #16 – the topic of multiple parties having access to the API and FTPS functionality was discussed The JDOA visually depict the process to provide additional clarification. This will be discussed further at the March AMWG WebEx. | A. O’Flaherty |  |
| 7. | Update on Status of 3rd Party Implementation The overall schedule was reviewed. SMT Team is still accepting requests for API volunteers that will be participating as 3rd parties. Informational webinars will be conducted in the 3rd and 4th quarters of 2014. | A. O’Flaherty |  |
| 8. | SMT DO Follow-ups to/from AMWG No notes taken on this topic | E. Kent |  |
| 9. | AMWG and SMTDO Documentation Storage Much discussion concerning how to store the approved change requests. The group decided that the Change Requests for be stored in 3 folders – Drafted, Approved, and Completed The Approved folder will be the first folder created. Approved CR’s will be moved to the Completed folder upon CR completion The group decided Documents to be posted to AMWG Main Page under Key Documents (version and Date along with date on every document): Change Request Status Reports SMT Process for Historical Backfill Reporting Bulk Reporting Request Form 3rd Party High Level Timeline | E. Kent |  |
| 10. 11. 12. | Develop AMWG Power Point Status Report for RMS The group prepared the update to be presented at the March RMS meeting. Request Updates/Revisions to Meeting Notes from Prior Month’s Meeting There were no suggested revisions to the prior month’s meeting notes Additional Topics POLR Event / Mass Transition – the group discussed the scenario where in lieu of 867_02 Historical Usage transactions, REP’s obtained historical usage from SMT. The question brought forth was how fast could SMT process the usage requests for 200,000 ESI’s as an example. The SMT PM was going to investigate and share her findings with AMWG. | E. Kent E. Kent |  |
| 13. | Adjourn | E. Kent | 4:00 p.m. |

| Action Items | Responsible Party |
| --- | --- |
| Topic Provide notes from the meeting for review Send request to ERCOT to create 3 folders (Draft, Approved & Closed) in the key documents section on the AMWG website for Change Requests and have the PDF versions inserted Convert Change Request from word documents, send to Andrea and Post to the AMWG site in the new folders Update Change Request, SMT Process for Historical Backfill Reporting and Bulk Reporting Request Form Documents Provide more firm dates for the pending Change Requests in the April meeting Create a flow diagram and folder content to represent process for Change Request 16 Provide estimate in the April meeting for how long it would take to provide 15 minute & monthly usage date for 100,000 ESIIDs Post approved meeting notes to the January meeting Post documents reviewed from Andrea to the January and February meeting on the ERCOT calendar Send out the March Agenda, Meeting Documents and Draft February notes on 3/17 and post them to the March meeting on the ERCOT calendar AMWG members will confer with their respective company teams on hourly read requirements for AMWG CR 17. Recommendations are to be brought to AMWG at the March 24 meeting. | John Esther Esther Andrea Andrea Andrea Andrea Esther Esther Esther AMWG Members |