## Slide 1: Update NPRR568 / Real-Time Reserve Price Adder Based on Operating Reserve Demand Curve
Janice Ayson, ERCOT
Technical Advisory Committee
March 27, 2014

## Slide 2: NPRR568 Project Timeline
March 2014
  Development In Progress
    Incorporated NPRR591 As-Built Clarification & Corrections Related to NPRR568
    Incorporated NPRR598 Clarify Inputs to PRC & ORDC
  Creation of Test Plans and Scripts In Progress
April - May 2014
  ERCOT Internal Testing
  ORDC Workshops
    Monday 4/7 Houston at CenterPoint Tower Auditorium
    Wednesday 4/16 DFW at Garland Fire Administration Building
    Friday 4/18 Austin at ERCOT Austin + Webex
June 1, 2014
  Go Live
ERCOT Public
March 27, 2014
Notes: <number>