| Date | Action Item(s) | Assigned To: | Follow-up Comments |
| --- | --- | --- | --- |
| 07/17/2013 (Item 1) | What would a delay in the approval of Docket 41474 look like for SU’s Transition to Competition? Options Discussed: Sliding implementation to a Month by Month Transition Plan Transitioning ESI IDs on a Day to Day Transition Plan Are there other options to be considered? | Competitive Retailers | 08/21/13 STTF continue to discuss action item 7 dated 08/21/13. Closed Action Item on 9/18/13 |
| 07/17/2013 (Item 2) | If a delay in the approval of Docket 41474 what is the deadline date for developing an STTF fallback transition solution? | Sharyland Representatives | 08/21/13 Final decision should be made no later than December, 2013 Closed Action Item |
| 07/17/2013 (Item 3) | Updates to FAQs – Still need Answers to: Where to find Sharyland Zip Codes How will Sharyland handle Tampering Fees in May 2014 Where to find estimated demand and energy information POLR Customer Class Assignments | Sharyland Representatives POLR Customer Class Assignments Sharyland will work with ERCOT | 08/21/13 – See updated FAQs document where responses to these questions have been documented by Sharyland Closed Action Item |
| 07/17/2013 (Item 4) | Updates to FAQs Document: CRs should review Power Cost Recovery Factor Reconciliation Rider for additional discussion and Q&A during the August 21, 2013 STTF Meeting | Competitive Retailers | 08/21/13 New SAC04 code will be developed by TX SET. See Action Item #11 dated 08/21/13 Closed Action Item see RMS Approved TX SET Change Control 2013-802 |
| 07/17/2013 (Item 5) | Mass Customer List (MCL) - How would CRs expect to receive MCL file information? Secure FTP Are there other options to be considered? | Competitive Retailers | 08/21/13 STTF Consensus is to use Secure FTP site and the MCL technical document will be updated and posted to STTF Key Documents webpage on ERCOT.com. Closed Action Item |
| 07/17/2013 (Item 6) | How to resolve the problem with “Power to Choose” web portal concerning TDSP’s service territory assignments based upon ZIP-codes, especially when using ZIP Codes that may be serviced by more than one TDSP or incorrectly assigned? | Sharyland Transition Taskforce working with PUCT Staff and Subject Matter experts. | 08/21/13 PUCT will remove zip code that is incorrectly showing under McAllen area. Closed Action Item |
| 08/21/2013 (Item 7) | Deep dive on pros/cons on month to month or day to day slide if delay in transition to competition. | Sharyland Transition Taskforce | Discussed and Closed during the 9/18/13 STTF meeting |
| 08/21/2013 (Item 8) | Move-in fees will be addressed within the FAQs document | Sharyland | Per SU’s update there will be no MVI service charges applied to ESI IDs involved in transition for the transition period. Action Item Closed |
| 08/21/2013 (Item 9) | Sharyland will update the zip codes on Sharyland.com website | Sharyland | ZIP Codes have been posted to STTF Key Documents main webpage on ERCOT.com - Action item is closed |
| 08/21/2013 (Item 10) | Sharyland will provide a revised 2014 meter read schedule | Sharyland | Posted to the STTF Key Documents main webpage on ERCOT.com --- Action Item Closed |
| 08/21/2013 (Item 11) | STTF Leadership will work with TX SET to develop new SAC04 code for Power Cost Recovery Factor Reconciliation | STTF Leadership, TX SET | Action completed by TX SET and RMS approved Change Request 2013-802 for urgent timeline implementation Action Item Closed |
| 08/21/2013 (Item 12) | Review draft RMGRR proposed revisions provided by SU that support Sharyland Utilities market process changes | STTF | Open Action Item – STTF consensus required for the October 16, 2013 meeting Sharyland will submit to ERCOT Market Rules. Action Item Closed |
| 09/18/2013 Item 13 | Transfer revised/updated Mass Customer List to memorializing it under RMS/TX SET for future transition projects. | Kathy Scott | Open Action Item CLOSED 11/20/2013 |
| 09/18/2013 Item 15 | RMGRR Section 7 Updates for Sharyland Utilities changes planned for October STTF consensus to be submitted to RMS by SU for the November RMS approval | Sharyland Utilities | Open Action Item DUPLICATE OF 12 |
| 09/18/2013 Item 16 | STTF will need an example of IDR LOA for both SU and Sharyland McAllen | BJ Flowers | Open Action Item CLOSED 11/20/2013 |
| 09/18/2013 Item 17 | What is the specific service address distinctions that will be used by SU for guard lights, water wells, streetlights etc? --- BJ Flowers will bring back a list of their planned SU service address assignments and each representation. | BJ Flowers | Open Action Item Closed 01/09/14 |
| 10/16/2013 Item 18 | Lite-up info to FAQ | BJ Flowers | Open Action Item CLOSED 11/20/2013 |
| 10/16/2013 Item 19 | Month to Month and September 1 options for deferral options for FAQs. | BJ Flowers | Open Action Item CLOSED 11/20/2013 |
| 10/16/2013 Item 20 | Population of ESI-ids – publish SU TDSP ESI-id Extract | ERCOT | Open Action Item Closed 01/09/14 |
| 11/20/2013 Item 21 | How True Move-ins will be handled – add to FAQs | Sharyland | Open Action Item Closed 02/04/14 |
| 11/20/2013 Item 22 | Identify POLR customer class for small non-res vs. medium Updates are being provided via 814_20 Maintains in patches of 1,000 | ERCOT / Sharyland | Open Action Item |
| 11/20/2013 Item 23 | Post meeting schedules for Public Forums and REP Workshop: Educational Public Meetings includes deregulation videos , meeting dates and times will be communicated in SU bill flyers and local newspapers to general public: February 24, 2014 – Stanton 3:30 PM – 7:30 PM 1400 W. Business 20 Stanton, TX February 25, 2014 – Colorado City 3:30 PM – 7:30 PM 1825 S. Highway 208 Colorado City, TX February 27, 2014 – Brady 3:30 PM – 7:30 PM 200 Country Club Road Brady, TX March 3, 2014 – Midland 3:30 PM – 7:30 PM 105 N. Main Street Midland, TX March 6, 2014 – Celeste 3:30 PM – 7:30 PM 5501 S. Business Highway 69 Greenville, TX Sharyland REP Workshop First SU CR Workshop planned for February 18-19, 2014 in Dallas Note: All Public Forums and CR Workshop information provided to the RMS listserv, STTF listserv and posted to SU website with time dates, time and locations. | Sharyland | Open Action Item UPDATED AND CLOSED 01/09/2014 |
| 11/20/2013 Item 24 | Post the following documents: Mock Sharyland Bill, SAC04 codes, and updated Territory Maps | Sharyland | Open Action Item Closed 02/04/14 |
| 11/20/2013 Item 25 | REPs to provide to Sharyland needs at Public Forum meetings prior to December holidays (12/10/2013) – bflowers@sharyland.com | REPs | Open Action Item Closed 01/09/14 |
| 01/09/2014 Item 26 | Lite-Up Information Timing and Availability of the Solex files for LITE-Up Customers – according to PUC Staff, will follow normal processing Lite Up process and PUCT information concerning LITE UP should be included into the FAQ’s document | PUCT Staff Sharyland | Open Action Item UPDATED 01/09/14 Closed 02/04/14 |
| 01/09/2014 Item 27 | Rate Case Updates Status Report of proposed settlement to be considered by the PUCT during the January 23, 2014 open meeting. Plan currently is for Tariff’s to be submitted on February 1, 2014 to the PUCT Rate Case Surcharge to be filed and in a subsequent proceeding at the Commission | Sharyland | Closed 01/09/14 |
| 01/09/2014 Item 28 | Identified issues with Mass Customer List Unmetered premise types missing Cycle Read/Billing Per the guides cycle read isn’t required for non-metered services; however CRs still need to know when to schedule MVI to switch services. Per notice provided to the Market, Sharyland will accept any cycle day in May as valid for unmetered accounts. Updates are being provided via 814_20 Maintains in patches of 1,000 Small number of Metered premise missing Meter Read Cycles Believe this is a defect and SU is looking for a solution. Updates are being provided via 814_20 Maintains in patches of 1,000 | Sharyland – BJ Flowers | Updated 01/09/14 Closed 03/04/14 |
| 01/09/2014 Item 29 | Identified follow-up action items and questions requiring responses for next meeting: How to handle actual MVOs during transition period? If the MVO request occurs before the MVI transaction is scheduled to be executed, the REP should cancel the MVI transaction; and the customer should call Sharyland given Sharyland remains the provider. If the MVO request occurs on the MVI scheduled meter read date, the gaining REP will submit the MVO. How to handle Critical Care Customers since the transition requires MVI to energize premise at ERCOT? CC Customers will be added after MVIs are accepted and communicated to the appropriate REPs via the 814_20 update. | Sharyland | Open Action Item Closed 03/04/14 |
| 01/09/2014 Item 30 | Plans to start Weekly Status STTF Market WebEx/Conference Call on Fridays to be scheduled by ERCOT starting on Friday, March 14, 2014 at 9:00 AM | ERCOT – Paula Feuerbacher | Open Action Item |
| 02/04/2014 Item 31 | Post the following documents: Mock Sharyland Bill Posted as part of the SU Workshop material on Sharyland.com | Sharyland | Open Action Item Closed 03/04/14 |
| 02/04/2014 Item 32 | Provide SU estimate logic within FAQs. Added to FAQs | Sharyland | Open Action Item Closed 03/04/14 |
| 03/04/2014 Item 33 | Sharyland generate a sample CBCI file to be provided to the Default Reps | Sharyland | Open Action Item Closed 04/01/14 |
| 04/01/2014 Item 34 | Revised copy of the LOA Historical Usage file | Sharyland | Open Action Item |