## Slide 1: SHARYLAND TRANSITION TASKFORCE (STTF) UPDATE
UPDATE TO RMS
APRIL 1, 2014
<number>
Notes: <number>

## Slide 2
  Transition Progress Report:
    Market Test Flight 0214 Update (March 4, 2014 update):
      An error was identified where umbrella DUNS were incorrectly certified in previous test flights by ERCOT. This error would require additional Penny testing between Sharyland Utilities and 27 Competitive Retailers. The following is the breakdown and level of effort required of CRs and Sharyland Utilities involved in this retesting:
        22 CRs tested with Sharyland Utilities, 5 CRs tested with Sharyland Utilities and Sharyland McAllen
      416 extra tasks were required by Sharyland Utilities/Sharyland McAllen for child DUNS that needed to test connectivity and penny tests.
        192 of the 416 tasks for Sharyland/Sharyland McAllen were emails (46.15%)
        64 of the 416 tasks for Sharyland/Sharyland McAllen were CRs bank. (15.38%)
        32 of the 416 tasks for Sharyland/Sharyland McAllen TDSP TW updates (7.69%)
<number>

## Slide 3
  Transition Progress Report:
    Concerns/Awareness:
      Power to Choose update ---
        A lot of activities and offers have been observed on Power to Choose, however, Customers are starting to complain they aren’t seeing same offers quoted by CR on Power to Choose when selecting CR of Choice. CRs should be aware of that disparity.
        Also, SU was notified by CRs that some Zip Codes were left off Power to Choose ESI IDs—SU will be working to correct this problem.
      SU Customer’s currently requesting REP’s payment locations in Sharyland’s service territories.
        Sharyland (SU) will continue to collect payments at their local payment centers for invoices where SU has outstanding on their Customer’s accounts, but at some point this payment method will no longer be an option for Retail Customers.
<number>

## Slide 4
  Transition Progress Report:
    Weekly Sharyland Transition Project Conference Calls have been scheduled for Friday’s at 9:00 AM, STTF’s initial weekly conference call started on Friday, March 14, 2014.
    Currently approximately 48,700 ESI IDs being served by SU even though ERCOT reports almost 53,000 ESI IDs that may be involved in the transition. Reason for this disparity, some ESI IDs have no customer present at the premise, considered an inactive account and no MVI will be necessary to transition these ESI IDs unless there is a new Retail Customer MVI.
      March 21, 2014 STTF Market Call:
<number>
9:00 AM - 10:00 AM | Dial-In: 1-888-894-0587 Dial-In Code: 906762

## Slide 5
    Sharyland Utilities (SU) Market activities:
      Workshop/Public Forum Updates February 18-19, 2014 Sharyland CR Workshop
        Workshop well attended by Market Participants and ERCOT
        Workshop presentations and Public Forum/Town Hall video available for downloads are located on www.Sharyland.com website
      Sharyland Public Forum / Town Hall
        Town Hall meetings have been well attended by SU Customers. Approximately 2,400 SU Customers attended the town hall meetings, which exceeded SU’s expectations. Over 700 were in attendance at both the Brady and Celeste division Town Hall meetings.
<number>
Notes: <number>

## Slide 6
  STTF will continue to provide updates to our Frequently Asked Questions (FAQs) narrative. March 4th updates:
      Estimation routine planned for missing actual meter reads by SU. CRs were asked to review SU’s proposed process to bring concerns back to our April 1, 2014 meeting (today) for discussion.
      SU’s Critical Care process since MVIs replace customer data for those customers that are already designated as Critical Care in SU’s system, SU made the decision to temporarily remove the current Critical Care status during the month of May and as new MVIs for the Critical Care ESI IDs are scheduled, once ESI ID MVI is completed SU will reapply the prior Critical Care status that will provide the new gaining CR with Critical Care information and Critical Care Status code via the 814_20 TX SET ESI ID maintenance transaction.
      TEST CBIC file from SU prior should be available for the April 1, 2014 meeting.
    Key Documents and FAQs for this project are located on ERCOT.com:
      Sharyland Transition Taskforce (STTF) main page under
        Key Documents: http://www.ercot.com/committees/board/tac/rms/sttf/
<number>

## Slide 7
  Next STTF Meeting scheduled:
    Today following RMS (April 1, 2014) :
        1:00 PM – 3:00 PM at ERCOT Met Center Conference Room 206
        WebEx Reserved :
        http://ercot.webex.com
        Meeting Number: 653 260 419
        Meeting Password: Sttf
        Audio Dial-In: 1.877.668.4493
<number>

## Slide 8: QUESTIONS?
<number>