AMWG 	WebEx Meeting

March 24, 2014 1:00 PM – 4:00 PM

- Antitrust Admonition – E. Kent

- Introductions – E. Kent

- Andrea O’Flaherty – Solutions Cube

- Ed Echols – Oncor

- Gricelda Calzada – AEP

- Dave Michelson – ERCOT

- John Schatz – TXU Energy

- Carolyn Reed – CenterPoint

- Kathy Scott – CenterPoint

- Kernesa Samana - AEP

- Clint Sandidge – Noble Solutions

- Esther Kent – CenterPoint

- Sheri Moore - CenterPoint

- Susana Faz – CenterPoint

- Sandra Tindall – ERCOT

- Rob Bevill – Green Mountain

- Jim Lee – Direct

- Jason Moschos – TNMP

- Review Updated SMT ROR Historical Backfill Instructions and SMT ROR Historical Backfill Request Forms

  - Andrea reviewed with the group the Backfill Request Form and associated instructions

  - The final versions of the Backfill Request Form and instructions will be posted to the ERCOT AMWG page

- Update on approved AMWG Change Requests Under Development AMWG CR017 Interim Processes for Historical Backfill Requests and Subscription for New Customer History

  - A. O’Flaherty reported that the New Customer Historical usage should be ready by the 1st week of April.

- Review and Clarify Long Term Permanent Solution requirements for AMWG Change Request 2013-017.  Discuss recommendations/feedback from AMWG members on hourly read requirement for AMWG CR2017-017

  - The group discussed the need for hourly reads.  Oncor was opposed to providing hourly reads.  Green Mountain, Direct, and TXU Energy stated that they were neutral regarding the need for hourly reads.

  - The group decided to revise the hourly read requirement to a monthly read requirement.  The 3 read intervals will be 15 minute, daily, monthly.

  - The group decided that AMWG CR17 will be presented at 4/1/14 RMS meeting as a red-lined document, showing the revision of “hourly read” to “monthly read”.  AMWG will submit the change request to RMS, after Rob Bevil revises CR#17.

  - ACTION ITEM:  The group concurred that the April AMWG agenda will contain an item for discussion regarding the process for facilitating revisions to previously approved Change Requests.

- Update on Approved AMWG Change Requests Under development AMWG CR016 Capability for RORs to Grant Access to SMT APIs and SMT FTPS to Vendors on Their Behalf

  - The group reviewed flow charts for API and FTP access

  - Andrea will incorporate suggested revisions to the slides and the group will review said changes at the April AMWG meeting

  - The group reviewed the FTPS Access – Multiple DUNS Scenario and subsequently concurred that Andrea may proceed with further development.

- Status Update of AMWG Change Requests Approved by Retail Market Subcommittee (RMS)

  - The group learned for the first time during the meeting that Change Request #’s 5, 6, and 7 were denied due to a perceived conflict with an IBM non-disclosure provision in the JDOA-SMT contract.

  - The JDOA indicated that going forward, any concerns with proposed Change Requests will be communicated to AMWG as early as possible, preferably prior to RMS approval of Change Requests.

  - A member of the JDOA will send notice to RMS leadership that Change Request #’s 5, 6, and 7 will not be implemented, and will appear at a future RMS meeting to discuss further.

  - The group requested a formal update of the pending Change Requests, with said update to include more definitive information regarding the status of in-progress Change Requests, as well as those under development.

- Update on SMT’s 3rd Party Access System Development

  - A. O’Flaherty provided an update on 3rd party access.

- SMT DO follow-ups to/from AMWG

- Review meeting notes and action items from February’s meeting make necessary updates/revisions

  - The group reviewed the February AMWG meeting notes.  There were no suggested updates/revisions.  The notes will be posted to the February AMWG meeting page.

- Review Action Items and known Agenda Items for Next Month’s meeting

  - The following actions items came forth from the meeting:

    - Andrea to revise slides pertaining to API and FTP access and bring back to April AMWG meeting

    - CR#17 will be revised by Rob Bevill for presentation to the April RMS meeting

    - The JDOA will provide RMS leadership formal notice that Change Request #’s 5, 6, and 7 have been denied, and the subject will be an agenda item at a future RMS meeting

    - Andrea to provide a more definitive date of deployment of the pending/in progress Change Requests

    - AMWG, during its April meeting, will discuss processes/procedures regarding changes to RMS-approved Change Requests

    - AMWG, during its April meeting, will discuss/develop creation of an Xcel spreadsheet to track Change Requests

    - AMWG, during its April meeting, will discuss RMGRR111 and if any changes are warranted

- Develop AMWG Power Point Status Report for RMS’s March Meeting

  - The AMWG update to RMS was developed for presentation at the 4/1/14 RMS meeting

- Adjourn

NEXT MEETING:  Face-to-Face….April 28th….ERCOT Room 168….1:00 PM – 5:00 PM

http://www.ercot.com/calendar/2014/04/20140428-AMWG