| NPRR Number | 620 | NPRR Title | Collateral Requirements for Counter-Parties with No Load or Generation |
| --- | --- | --- | --- |
| Impact Analysis Date |  | April 30, 2014 |  |
| Cost/Budgetary Impact |  | Between $80k and $100K |  |
| Estimated Project Time Requirements* |  | Upon System Implementation. Estimated project duration: 4 to 6 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: * Credit Monitoring & Management (CMM) * Enterprise Information Services (EIS) |  |
| ERCOT Business Function Impacts |  | Yes. Credit calculations. Reduction of the time allocated for Mass Transition risk should generally result in lower calculated exposure for affected Counter-Parties. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: None identified. Impact on Other Projects: None identified.

Comments

None.