MarkeTrak Task Force Meeting Notes

April 22, 2014

Attendees:

Carolyn Reed		Carolyn.reed@centerpointenergy.com			CenterPoint Energy

Sheri Wiegand		sheri.wiegand@txu.com				TXUE

Monica Jones		Monica.jones@nrgenergy.com			Reliant

Gricelda Calzada		gcalzada@aep.com					AEP

Barrett Morrow		barrett.morrow@centerpointenergy.com		CenterPoint Energy

Debbie McKeever		Deborah.mckeever@oncor.com			Oncor

Mike Dameron		mdameron@ercot.com				ERCOT

Cheryl Franklin		via WebEx					AEP

Jim Lee			via WebEx					Direct Energy

Diana Rehfeldt		via WebEx					TNMP

Mary Sithihao		via WebEx					Stream Energy

Teresa Rodriguez		via WebEx					Stream Energy

Tammy Stewart		via WebEx					ERCOT

Stephen Wilson		via WebEx					Sharyland Utilities

Kathryn Thurman		via WebEx					ERCOT

Dave Michelson		via WebEx					ERCOT

ERCOT Update - PR010_03 MarkeTrak Phase 3, Part B - Development

  - Mike Dameron indicated schedule is on track for a roll out to Production in late July

- ITesting is still underway

    - Note: ERCOT has provided information regarding WSDL (85%)  and will be posted to the main MTTF page

- ERCOT  has confirmed “go live” is scheduled for 7/27 per Dave Michelson.  There was some previous confusion around ERCOT’s release window calendar

PR010_03 Schedule Update

- High Level timeline was updated to reflect revisions to User’s Guide (August 2013 – May 2014)

- WSDL Update – 85% complete (100% complete early June 2014)

- Training Dates were established:

  - May 16, 2014 – MTTF Meeting (tentative TF Overview Training)

  - June 9,  2014 – Houston Training (CNP host)

  - June 17, 2014 – Dallas Training (Oncor host)

  - June 24, 2014 – Austin Training – (Met Center)

PR010_03 Writing of Test Scripts for Business Requirements

  - TF continued to draft test scripts  (V3 Attached)  - completed drafts for:

    - combined Use Cases #9 & 33 – Inadvertent Losing Workflow & auto-transition after 14 days

    - Use Case #34 – error message with mismatch of TDU Duns and esi id

    - Use Case #35 – Duns and esi id sent in alert emails

    - Use Case #36 & #46 – using customer rescission case to test Siebel validation

    - Use Case #37 – escalation email sent after 3 days in “New” state

      - NOTE:  it was suggested during Training to remind MPs to ensure entire rolodex has been completed for each escalation category.  This has moved from 5 to 25 categories.  This can be accomplished via ‘Manage Data’.

    - Use Case #4 – New Administrative workflow – easier process to ass, delete, update users

      - NOTE:  Tammy offered to draft test script and bring back to MTTF at next meeting

- Use Case #15 & #26a – query comments field by date range – background reports

- Use Case #30 – combined with #23 API

Additional Business Items

  - Tammy Stewart indicated she will provide User’s Guide updates for MTTF to review since she was already preparing screen shots for training materials  (THANKS Tammy!)

  - ACTION ITEM:  Add additional training dates to the ERCOT calendar and note May 16th  as MTTF meeting

NEXT MEETING – May 13, 2014  10:00 am