## Slide 1: DSWG Update
WMS-5/7/14

## Slide 2
DSWG Goals for 2014 |  |  |  |  |  | 
# | Goal Description | Deliverable | Scheduled Completion | Market Champion | Contributors | Status
1 | Loads in SCED version 2 | NPRR including some of the following: DR QSE participation in SCED, Enabling dispatch of block loads in SCED, Permitting offers to sell load in SCED, addressing temporal constraints | 12/31/2014 | Colin Meehan | Tim Carter, Suzanne Bertin, Justin Louis, David DeTullio, Jess Totten, many others | 
2 | ORDC compensation for LRs | NPRRs to make LRs that are SCED qualified to be eligible for ORDC payments when the LRs are available to supply real time reserves (NPRR598) | 6/1/2014 | Frank McCamant | Suzanne Bertin, Justin Louis | 
3 | Revisit ORDC charges and compensation for LRs | Recommendation or NPRRs to address compensation concerns (NPRR595, Off10/Off30) | 11/15/2014 | John Varnell | David Power, Frank McCamant | 
4 | ORDC Training | Develop and present Training for ORDC impacts to LRs | 4/30/2014 | ERCOT Staff |  | 
5 | SCED Training | Develop and present Training for CLR participation in SCED | 4/30/2014 | ERCOT Staff |  | 
6 | Review and Update the LR/ERS Participation Docs posted to the ERCOT Website | Update document as necessary to reflect current protocols. | 12/31/2014 | Tim Carter |  | 
7 | Price Responsive Load Study | Report on the findings for the price responsive load study | 6/1/2014 | Jay Zarnikau | Carl Raish | 
8 | Support Demand Side integration in the FAST effort | Update DSWG on progress, meeting schedules and solicit needed feedback in a timely manner. | 7/31/2014 | Tim Carter | Suzanne Bertin, Justin Louis, Thomas McAndrew, Colin Meehan, David DeTullio, Frank McCamant | 
9 | Review other market DR deployments for lessons learned. | PowerPoint presentation and/or summary white paper | 10/31/2014 | Suzanne Bertin | Justin Louis, David DeTullio, Tim Carter, Nathan Mancha, David Goza | 
10 | Review the Standard Contract Terms and Time Periods for ERS | Recommendations, and if appropriate draft NPRR language | 3/15/2014 | Suzanne Bertin | Mark Patterson | 
11 | Load Participation in Fast Response Regulation Service | Identify and document load applications and barriers to participation | 12/31/2014 | Tim Carter | David DeTullio, Enbala, Suzi McClellan, Frank McCamant | 
12 | Demand Response and Energy Efficiency in CDR and Sara | Monitor discussion and recommend changes as necessary | 12/31/2014 | Cyrus Reed | Jay Zarnikau | 
R
R
R
R

## Slide 3: Current DSWG Activities
Loads in SCED
  Completed training session on Loads in SCED version 1.0 at 4/23 DSWG
  Loads in SCED 2.0 Subgroup continues to meet
Load Resources in ORDC
“Lessons Learned” project to review reliability deployments in other markets
Clarifications to OBD concerning Aggregated Load Resources