## Slide 1
Project Prioritization Review
May 15, 2013

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
SCR779 – Increase to the CRR Auction Transaction Limit | May 2014 | 2015-R1 | $225k-$275k | ERCOT
NPRR495 – Changes to Ancillary Services Capacity Monitor | Jun 2014 | 2015-R3 | $105k-$125k | MISUG
NPRR500 – Posting of Generation that is Off but Available | Jun 2014 | 2014-R6 | $60k-$75k | Morgan Stanley
NPRR527 – Req. Combined Cycle Telemetry for Op. Awareness and PDCWG Analysis | Jun 2014 | 2015-R1 | $110k-$110k | ERCOT
NPRR543 – Message for Confirmed E-Tags | Jun 2014 | 2014-R6 | $40k-$60k | Tenaska
NPRR327 – State Estimator Data Redaction Methodology | Jul 2014 | 2014-R6 | $155k-$175k | ERCOT
NPRR439 – Updating a Counter-Party’s Available Credit Limit for Current Day DAM | Jul 2014 | 2015-R2 | $125k-$135k | ERCOT
NPRR559 – Revisions to MCE Calculation | Jul 2014 | 2014-R5 | $10k-$15k | ERCOT
SCR777 – Bilateral CRR Interface Enhancement | Jul 2014 | 2014-R6 | $65k-$85k | SESCO
SCR778 – Credit Exposure Calcs for NOIE Options Linked to RTM PTP Obligations | Jul 2014 | 2015-R1 | $30k-$45k | ERCOT
NPRR256 – Sync PRR787, Add Non-Compliance Lang. to QSE Performance Standards | Aug 2014 | 2015-R2 | $100k-$250k | Luminant
NPRR519 – Exemption of ERS-Only QSEs from Collateral & Capitalization Requirements | Aug 2014 | 2014-R6 | $40k-$60k | ERCOT
NPRR524 – Resource Limits in Providing Ancillary Service | Aug 2014 | 2014-R6 | $50k-$75k | GDF Suez
NPRR556 – Resource Adequacy During Transmission Equipment Outage | Aug 2014 | 2014-R6 | $65k-$95k | Tenaska
NPRR573 – Alignment of PRC Calculation | Aug 2014 | 2015-R1 | $20k-$40k | ERCOT
NPRR581 – Add Fast Responding Regulation Service as a Subset of Regulation Service | Aug 2014 | 2015-R1 | $20k-$35k | ERCOT
NPRR589 – Ancillary Service Offers in the Supplemental Ancillary Services Market | Aug 2014 | 2014-R6 | $20k-$35k | QMWG
SCR771 – Allow Ind. Master QSE to Represent Split Gen. Resources | Aug 2014 | 2014-R6 | $95k-$110k | Sandy Creek
ERCOT requests your input: Are these the most important revision requests to work on over the next few months?
Moved from May 2014
Moved from May 2014
Moved from May 2014
Moved from May 2014
Moved from Oct 2014
Moved from Jul 2014
Moved from Jul 2014
Moved from May 2014
Moved from Jul 2014