## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Retail Market Subcommittee
05/06/14

## Slide 2
Retail Market Subcommittee
05/06/14
Flight 0214
Flight 0214 Summary
Flight 0214 is complete
12 New CRs (includes 9 Additional DUNS) completed testing
Existing CRs: 15 CRs completed testing with Sharyland, and 2 CRs completed testing for bank changes
All Connectivity and Penny tests for the original CRs including the child DUNS that needed to test with Sharyland completed by 2/20/2014 (Day 4 of the flight)
5 Existing CRs completed late entry testing (Emergency service provider change)
1 New CR withdrew from testing in Flight 0214
4156 total tasks were scheduled, 4129 were completed (27 associated with withdrawn MP)

## Slide 3
Retail Market Subcommittee
05/06/14
Flight 0614
Schedule
Flight signup begins 05/07/14
Flight signup deadline is 05/14/14
Connectivity kick-off conference call is 05/20/14
Flight kick-off conference call is 05/30/14
Day 1 transactions began 06/02/14
Flight scheduled to conclude 07/15/14 (contingency period until 08/05/14)

## Slide 4
Retail Market Subcommittee
05/06/14
Questions?