## Slide 1: SHARYLAND TRANSITION TASKFORCE (STTF) UPDATE 5/6/2014
RMS MEETING
<number>

## Slide 2: UPDATES ON SHARYLAND TRANSITION TO COMPETITION
  Sharyland Utilities began accepting enrollment transactions on Feb 1, 2014
  On April 14, 2014 Sharyland identified the customers who had not made a positive choice and assigned those customers to the PUC Approved Default REPs
  22,018 ESIIDs were distributed to Default Providers on 4/16 and all corresponding transactions had been accounted for by 04/25, an additional 980 ESIIDs were dropped on 5/2.
  Since that time REPs who held orders according to the Market agreement have been sending their MVI Enrollments.
  SU has issued 5,156 “unexecutable” responses to Default REPs ensuring customer choice is honored.
<number>

## Slide 3: METER READ PROCESSING
Sharyland will complete the transition process utilizing our May Monthly Meter Reads.
Meter Reads taken on May 1, will be provided to the Market May 7th. This delay in sending Initial Meter Reads to the Market is an outcome of Sharyland final billing our customers, ensuring reads are as accurate as possible and deposits are applied.
Sharyland estimates that the meter reads and invoices will lag around 5 business days through out this month
<number>

## Slide 4: QUESTIONS?
<number>