## Slide 1
Update to RMS
June 3, 2014

## Slide 2
Project(PR) 010_03 SCR756 Part B
High Level Timeline
Planning Phase - complete
Execution/Development - complete
Testing ~ underway – to be completed end of June
Market Training – scheduled for June
Implementation – Go LIVE – July 26th
Stabilization / Lessons Learned

## Slide 3
Market Training Dates
June 9th, 2014 – Houston - CenterPoint Energy
  9:30 am – 3:30 pm
  RSVP to Carolyn.Reed@CenterPointEnergy.com no later than 6/2/14
June 17th, 2014 – Dallas – ONCOR
  9:30 am – 3:30 pm
  RSVP to Deborah.McKeever@ONCOR.com no later than 6/10/14
June 24th, 2014 – Austin – ERCOT Met Center
  10 am – 3:30 pm
  RSVP to Tstewart@ERCOT.com

## Slide 4
MarkeTrak is a web-based application:
Used to track and manage issues identified by market participants and ERCOT
Supported method to resolve retail transaction issues and data discrepancies
Executive Summary of Benefits of PR010_03:
    Create efficiencies
    Expand reporting features
    Improve validations

## Slide 5
  Summary of Use Cases & Modifications
MTTF3 | Using the current Usage/Billing workflow, create two distinct Usage and Billing subtypes 1) Usage and Billing – Missing and 2) Usage and Billing – Dispute. This will minimize the optional fields resulting in fewer issues submitted with incorrect data.
MTTF4 | Create new "Add User" functionality to MarkeTrak Administrator feature
MTTF5 | Change the name of the subtype ‘Missing TXNs’ to ‘Missing Enrollment TXNs’ to help minimize confusion surrounding which transaction types are available in this subtype.
MTTF8 | Increase validations on pre-defined fields to prevent users from entering invalid data such as dates in the BGN fields.
MTTF9 | For Inadvertent Gaining and Inadvertent Losing subtypes, improve the workflow and validations to ensure that the “Responsible MP” is reflected as the party that is expected to provide the next update to move the issue towards resolution.

## Slide 6
MTTF10 | Update Bulk Insert Templates by removing columns and rows that are no longer deemed necessary and script the time stamp entry to simplify the submission process. Check formatting of templates.
MTTF15 | Add the ability to return comments for specific date ranges on Background reports.
MTTF17 | Add “First Touched by TDSP” field to all DEV LSE type transactions so that market participants will know what TDSP first touched the issue and when. If a TDSP has not yet begun working the issue, the field will be blank.
MTTF21 | Add Service History as a required field for DEV LSE for the TDSP when a CR is the submitting MP and the modify/reassign transition is executed by the TDSP.
MTTF22 | For the Missing TXN subtype, add the 867_02, 814_PC, and 814_PD transactions to the list in the Tran Type drop-down field.

## Slide 7
MTTF23 | Add the ability to retrieve and download attachments via the API.
MTTF24 | Add Additional Subtypes to the Contact Type field in the MarkeTrak Contact List (Rolodex) table.
MTTF25 | Using the current Usage/Billing workflow, add the ability to validate ROR is the Submitting market participant to prevent users from creating invalid issues. This will apply to Usage Billing – Missing and Usage Billing-Dispute workflows.
MTTF26 | Review for additional canned background reports.
MTTF27 | ESIID duplicate warning message expanded to include hyperlinks to other MarkeTrak issues with that ESIID.
MTTF28 | Auto close escalation and notification messages for issues remaining in Pending (not yet submitted) state for greater than three days.

## Slide 8
MTTF30 | Add the ability to execute and retrieve Background Reports via the API.
MTTF31 | Require 814_20 field for Premise Type/Service Address subtypes.
MTTF33 | Create automatic transition for no regaining Siebel status (IAG and IAL).
MTTF34 | Change the TDSP matches validation from a warning to an error message.
MTTF35 | Add Recipient DUNs number to MarkeTrak generated emails.
MTTF36 | Add SMRD and MVI priority for Regaining Transaction.
MTTF37 | Add an escalation email if an issue has been in states of ‘New’ for more than 3 calendar days.

## Slide 9
MTTF40 | Add optional fields to the ‘997 Issues’ subtype to provide additional information about the transaction for which the 997 functional acknowledgement is missing.
MTTF44 | Add the ability to differentiate in the Background Reports based on additional criteria in the issues.
MTTF46 | Add help function to field labels on Inadvertent Subtypes.

## Slide 10
Next Steps
Test Scripts – available mid June
Updates to User’s Guide – June 10th MTTF meeting
Lessons Learned
Stabilization period
Sunset of Task Force

## Slide 11: MarkeTrak Documentation
http://www.ercot.com/services/client_svcs/mktrk_info/
http://www.ercot.com/calendar/2014/01/20140110-RMS/08. RMS_MarkeTrak_Task_Force_20140104
  User Guide
  Bulk Insert Templates
  MarkeTrak Workflows
  MarkeTrak Tips and Tricks
  MarkeTrak API WSDL/XSD
  Also direct link from MarkeTrak tool

## Slide 12: Questions