MarkeTrak Task Force Meeting Notes

May 13, 2014

Attendees:

Carolyn Reed		Carolyn.reed@centerpointenergy.com			CenterPoint Energy

Jim Lee			jlee@directenergy.com				Direct Energy

Gricelda Calzada		gcalzada@aep.com					AEP

Barrett Morrow		barrett.morrow@centerpointenergy.com		CenterPoint Energy

Tammy Stewart		tstewart@ercot.com				ERCOT

Cheryl Franklin		cfranklin@aep.com					AEP

Sheri Wiegand		via Web Ex					TXUE

Monica Jones		via WebEx					Reliant

Debbie McKeever		via WebEx 					Oncor

Mike Dameron		via WebEx					ERCOT

Diana Rehfeldt		via WebEx					TNMP

Mary Sithihao		via WebEx					Stream Energy

Teresa Rodriguez		via WebEx					Stream Energy

Kathryn Thurman		via WebEx					ERCOT

Sandra Tindell		via WebEx					ERCOT

Suzy Clifton		via WebEx					ERCOT

ERCOT Update - PR010_03 MarkeTrak Phase 3, Part B - Development

  - Tammy Stewart  indicated schedule is on track for a roll out to Production in late July

- ITesting is still underway – was divided into three “buckets”

  - 1st bucket is complete

  - 2nd bucket is underway

  - 3rd  bucket is scheduled for the end of May

- ERCOT  has confirmed “go live” is scheduled for 7/27

- Conference call was held with Oncor and CenterPoint Energy regarding the API functionality.

  - Testing will be conducted with the API mid July  - July 14th

  - Oncor and CenterPoint indicate functionality will be operational at ‘go live’

PR010_03 Training Material Review

- Tammy Stewart indicated Sara, Kathryn, and Dave of ERCOT will assist with the Houston and Dallas training sessions.  Tammy will conduct the Austin training.

- Training sessions will be listed on the training site and not the ERCOT calendar

- Each training session will include a WebEx session as well

- MTTF will hold a WebEx meeting with the changes/revisions discussed today during the first week of June

| Slide # | Revision/Suggestion |
| --- | --- |
| intro | updated Anti-trust admonition |
| 3 | define 814_PD transaction type |
| 4 | specifying 3 calendar days |
| 5 | clarify MTTF31 |
|  | MTTF35 will be including esi ids |
| 6 | MTTF40 will have esi id examples |
| 8 | Priority Issue - need to clarify in User's Guide & define here |
|  | also note MT may be rejected if guidelines for Priority are not met |
|  | Priority Issue defined as a subsequent MT submitted/resubmitted due to initial MT being auto closed without resolution or a follow up MT exceeding market accepted SLAs |
| 36-38 | adding screen shots with examples of reporting capabilities will also add to User's Guide |
| 49 | will clarify Agree - New |
|  | Send to Losing CR - Revised |
|  | Send to TDSP - Revised |
|  | express during training TDSPs wont' see until "agree" is submitted |
| 53 | during training discuss RMGRR121- comments field to be utilized to add customer name and other pertinent information |
| 56 | stress importance of using comments despite field being optional |
| 60 | rework "optional", flow, and when dates are required |
| 63 | explanation is sufficient - no need for all screen shots |
| 69-70 | screen shots to be added |
|  | streamline explanation - possibly breaking up into bullets |
| 71 | screen shots to be added |
| 74 | expand beyond 867_02 --- 814 PC and 814 PD to be added |
| 78 | screen shots to be added to illustrate functionality |
| 84 | voice over -- importance of completing rolodex for efficient processing of MTs |
| 87 | screen shots to be added - examples of background reports |
| 94 | screen shot to be added - auto email closing message |
| 96 | screen shot to be added - API background reports |
|  | MTTF30 will add if bulk inserts are retrieved via MIS or API and where is report destination - MIS or issue itself |
| 102-104 | consolidating to three previous slides ( will eliminate 3 slides from the deck ) |
| 107 | screen shot to be added |
| 109 | switch font size on current process from smaller to larger |
|  | new process should have larger font |
| 113 | adding screen shots of GUI & email on one slide |
| 116 | adding screen shot |
| 118 | adding screen shot of escalation email |
| 119 | reword for better clarity |
| 120 | adding screen shot of addl column on background reports |
| 121 | adding screen shots showing hovered definitions |

- Requirements that did not have specific Use Cases will be summarized and reviewed during training – approximately three

  - Switch hold process #43

  - Bulk insert template #10

  - Allowing multiple entries for search criteria #38 – it will be explained the functionality for this request was not feasible

- Hard copies of training materials will NOT be provided during the training sessions.  The deck will be sent to participants prior to training session.

PR010_03 Writing of Test Scripts for Business Requirements

- TF completed the draft of the  test scripts

- Tammy Stewart is working on the Administrative test scripts and will present at the next MTTF

Additional Business Items

  - Tammy Stewart indicated other  User’s Guide updates aside from PR010_03 are completed and have been reviewed by the market.  These revisions will be posted with revisions from PR010_03 at a later date.

  - Friday’s MTTF meeting will be cancelled

NEXT MEETING – June 10, 2014  10:00 am