AMWG 	Monthly Meeting Notes

April 28, 2014 1:00 PM – 4:30 PM

Room 168 @ ERCOT Met Center

- Antitrust Admonition – E. Kent

- Introductions – E. Kent

- Andrea O’Flaherty – Solutions Cube

- Ed Echols – Oncor

- Gricelda Calzada – AEP

- John Schatz – TXU Energy

- Carolyn Reed – CenterPoint

- Kathy Scott – CenterPoint

- Esther Kent – CenterPoint

- Rob Bevill – NRG Retail

- Tony Marsh – MAMO Enterprises / Speer

- Bobby Roberts – TNMP

- Jason Moschos – TNMP

- Raj Gupta – Zevian

- Steve Brightman – Southwest Energy Smarts

- Michele Gregg – OPUC

- Cade Burks – Big Data Energy

Via Phone/Web-Ex

- Andrea O’Flaherty – Solutions Cube / SMT

- Christine Wright – PUC

- Perrin Wall - ?

- Susanna Faz – CenterPoint

- Ivan Velasquez – Oncor

- Sheri Moore - ?

- Review draft meeting notes and action items from March AMWG meeting and make necessary updates/revisions

  - Meeting notes were approved, with minor changes

- Status update of AMWG Change Requests approved by the Retail Market Subcommittee (RMS)

  - Andrea O’Flaherty provided updated information on the Infrastructure Release and 3rd Party Functionality

  - Andrea reported that there will be no new development for 2014, beyond what is currently under development

  - The 8 remaining Change Requests will be targeted for action/development in 2015

  - Andrea reported that Change Request #’s 5, 6, and 7 are now achievable, whereas previously they had been rejected by the JDOA

  - ACTION ITEM:  Change Requests #’s 2, 5, 6, 7, and 9 – The report format will be shown at the next AMWG meeting along with where the reports will be housed / displayed

  - ACTION ITEM:  Change Requests #’s 2, 5, 6, 7, and 9 – change status to show “In Development”

- Update on approved AMWG Change Requests Under Development AMWG CR017 Interim Processes for Historical Backfill Requests and Subscription for New Customer History

  - Regarding the Subscription for New Customer Historical Usage, a Market Notice will be issued to announce the functionality, in addition to a Web-Ex to explain the functionality.  The Web-Ex will occur at the front end of an upcoming AMWG meeting

  - The AMWG attendees then walked through the process of the Subscription for Automated New Enrollment Customer Historical Data

  - The group questioned how multiple DUNS #’s will be handled.  ACTION ITEM:  A. O’Flaherty committed to exploring options on how the reports will be structured / delivered ie: will each DUNS have a separate folder?

  - The group agreed to change the Request Form to show 2 options regarding the # of months of usage history – 6 months and 12 months

  - The group requested that at the upcoming training Web-Ex, a pictorial representation of the FTPS file structure be included in the training materials

- Review and Clarify Long Term Permanent Solution requirements for AMWG Change Request 2013-017.  Discuss recommendations/feedback from AMWG members on hourly read requirement for AMWG CR2017-017

  - The group discussed the RMS-approved CR17 for the final time, with CR17 being preserved to the AMWG Key Documents

- Update on Approved AMWG Change Requests Under development AMWG CR016 Capability for RORs to Grant Access to SMT APIs and SMT FTPS to Vendors on Their Behalf

  - The group discussed providing API and FTPS access to multiple entities

  - The group reviewed the Vendor API access flowchart and the Vendor FTPS access flowchart

  - The group discussed the topic of how to verify REP approval of another entities’ access to the API/FTPS site.  Currently, SMT contacts the TDSP for the appropriate REP contact, contacts the REP, and the REP is to send written approval to SMT.

  - ACTION ITEM:  A. O’Flaherty will review and update the security process and present the changes to AMWG.

- Update on SMT’s 3rd Party Access System Development

  - The 3rd Party Development continues.

  - Volunteer testers (4) have been engaged, as well as a separate independent testing group

  - Development is on target and progressing according to plan

- SMTDO – Third Party Updates

  - Refer to comments in Item #8, above

- SMT Discuss processes/procedures regarding changes to RMS-approved Change Requests

- The group reviewed the AMWG Procedures and decided that at this time there is no need to revise the existing procedures.  Any subsequent revisions to future change requests will be addressed on a case-by-case basis

- Discuss new AMWG format for tracking Change Requests

  - The group engaged in a discussion about development of a format for AMWG to track change requests, with the focus on if a separate document was needed to track Change Requests, which would contain more information than currently provided

  - ACTION ITEM:  AMWG May meeting attendees are asked to bring ideas / concepts to the meeting and be prepared to discuss

  - ACTION ITEM:  The existing PDF Change Request documents, currently posted on the AMWG home page, will be removed.  The Word version of the documents will be provided to J. Schatz, upon which the gray box will be completed, the document will be saved as new PDF, and subsequently re-posted to the AMWG Key Documents.

- Review RMGRR 111 and if any changes are warranted

  - The ERCOT Comments and RMS Report documents will be posted to the May AMWG meeting page

  - ACTION ITEM:  May AMWG attendees are requested to review the documents and bring any comments to the May AMWG meeting for discussion.

- Future of the Texas HAN device test report

- The group discussed where, going forward, the HAN Device Test Report should be stored.

- The had been stored at AMIT, and the group concurred that the report should be stored in a more visible location, perhaps at SMT

- ACTION ITEM:  The group will continue discussions about report storage locations.  One option is to store the reports as an AMWG Key Document, with the reports being “zipped”

- Review action items from April’s meeting and possible agenda items for May’s meeting

- ACTION ITEM:  how do non-SMT registered entities access SMT-related user guides?

  - Currently one must be a registered SMT user to access the guides

- ACTION ITEM:  Establish meeting dates and times for remaining 2014 AMWG meetings

- Identify items to present in the RMS May Meeting

  - The group identified relevant items to report, Ms. Kent prepared the presentation, and Mr. Schatz delivered the AMWG update report to the May RMS meeting

- Adjourn

NEXT MEETING:  Web-Ex….May 22nd….1:00 PM – 4:00 PM

http://www.ercot.com/calendar/2014/05/20140522-AMWG