## Slide 1
Outage Scheduler Enhancements
PRS Update 07/17/2014

## Slide 2: Outage Scheduler Enhancements Agenda
Summary
Current Status
Go forward plan
Q&A

## Slide 3: Outage Scheduler Enhancements Summary
NPRR219 (provide REs the ability to enter outages on transmission assets which they own) and Outage Scheduler (OS) Enhancements are currently under review by ERCOT and the Market
  These enhancements are feedback received by ERCOT over the past 3 years
  Two workshops with the Market have confirmed and prioritized the list of requirements
After performing a preliminary assessment of the changes requested, ERCOT believes that the most economical and efficient path forward is to take an incremental approach to enhancing the current Outage Scheduler rather than pursue a replacement
  Avoids extensive market testing
  Avoids required integration work internal to ERCOT
  Avoids an extended period of dual entry while in transition
Today’s presentation will be to communicate this incremental approach and discuss next steps

## Slide 4: Outage Scheduler Enhancements Current Status
ERCOT Conducted two Market Meeting to confirm our high level understanding of the requirements and their relative priority
  Link to posted list of requirements: http://www.ercot.com/content/meetings/other/keydocs/2014/0609-NPRR219/MarketRequirementsPrioritized_for_Workshop_20140606_v2.xls
ERCOT has grouped these requirements into 4 groups
  Group 1:
    NPRR219 Impact Analysis
    TSP Notifications when an RE outage is submitted (SCR)
  Group 2: Usability and Filtering Enhancements
  Group 3: Group Outage and Lower Priority Usability Enhancements
  Group 4: Low impact changes
Note that there is also a Group 5 representing ERCOT Internal Requirements which are still in progress
For groups 1, 2, 3 SCRs are being drafted and will follow the standard SCR process
Group 4 items are what we believe to be low impact changes
  These will follow the ERCOT small release pipeline process
  Each requirement will still go through an impact analysis to ensure that it is appropriate for the small release pipeline

## Slide 5: Outage Scheduler Enhancements Go forward plan
ERCOT will submit the SCRs once they are complete
The groupings are also in order of priority and will be considered separately, unless the vendor indicates that it would be more efficient to do them all at once
Currently, Groups 1 through 3 must wait for the Market System Tech Refresh to complete (mid-2015)
  Development will proceed in parallel with this effort
  The first release would either go with the tech refresh or shortly thereafter
Group 4 will move forward independently
  30-day Market Notice will be leveraged to communicate the release dates on these
ERCOT will schedule a WebEx in August to provide an update to OS users on these efforts
  Details will be communicated via a Market Notice