| NPRR Number | 615 | NPRR Title | PVGR Forecasting |
| --- | --- | --- | --- |
| Impact Analysis Date |  | July 16, 2014 |  |
| Cost/Budgetary Impact |  | System implementation cost: $105k – $145k Annual Recurring Operations and Maintenance (O&M) Budget Cost: $50k – $100k (See comments). |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 4 to 5 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: Market Management Systems (MMS) Settlements and Billing (S&B) Enterprise Information Services (EIS) Energy Management System (EMS) Market Information System (MIS) Common Information Model (CIM) External Web Services (EWS) |  |
| ERCOT Business Function Impacts |  | ERCOT will update its business processes to implement this NPRR. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: See comments.

Comments

ERCOT estimates that if NPRR615 and NPRR588, Clarifications for PV Generation Resources, are implemented concurrently, a cost savings of 15% to 25% could be realized from project efficiencies. NPRR615 may have impacts on the in-flight MMS Technology Refresh project. ERCOT will evaluate to minimize project risks. Annual recurring costs are to cover vendor fees to support the forecasting needs.