## Slide 1
Client Digital Certificate Upgrade

## Slide 2: Introduction
The following slides with provide an overview of the Client Digital Certificate Upgrade.
This overview will answer the following questions:
  Why is ERCOT upgrading Client Digital Certificates?
  What is the timeline for the Upgrade?
  What do Market Participants need to do to prepare?
  What steps do Market Participants need to take for API access?
  What are the risks of not preparing prior to the upgrade?
  Where do Market Participants find all of ERCOT’s SSL and Client Digital Certificate Root CA’s?

## Slide 3: Why Upgrade?
  Why is ERCOT upgrading Client Digital Certificates?
  Due to National Institute of Standards and Technology (NIST) Special Publication 800-131A, all RSA certificates must be issued using 2048 bit encryption.
  ERCOT currently uses a private Client Root Certificate to issue digital certificates to Market Participants, utilizing 1024 bit encryption with a 1 year expiration.
  ERCOT’s current 1024 bit Client Root Certificate expires on August 30th, 2015.

## Slide 4: Timeline
  What is the timeline for the Upgrade?
  Market Operations Testing Environment (MOTE) will be configured on July 28th to facilitate Market Participant testing.
  ERCOT is providing three weeks of testing in MOTE to ensure all Market Participants have adequate time to prepare for the production migration..
  ERCOT’s Market Information System (MIS) and all Market facing secure websites will be configured to start accepting both 1024 and 2048 certificates on August 17th.
  All new (and renewed) Client Digital Certificates issued by ERCOT to access secure ERCOT websites will be issued using the new 2048-bit RSA Private Root configuration beginning August 17th.

## Slide 5: Preparation
  What do Market Participants need to do to prepare?
  Market Participants must download the new 2048 Client Root Certificates from ERCOT.com prior to the configuration changes.
  Market Participants must install the new 2048 Client Root Certificates into any user’s browser that is used to connect to ERCOT’s secure websites.
    ERCOT has provided sample instructions for Market Participants to use as a guide when installing the new 2048 Client Root Certificates in the Market Notice on July 16, 2014.
    Market Participants can either install the new 2048 Client Root Certificates into individual browsers or company wide with options such as creating an Active Directory (AD) Group Policy Object (GPO).

## Slide 6: API’s
  What steps do Market Participants need to take for API access?
  Market Participants should add these certificates to the existing keystore prior to the configuration change.
  Market Participants should NOT remove the existing 1024 Client Root Certificates at this time.
  The new 2048 Client Root Certificates are required for both the Production and MOTE respective environments.

## Slide 7: API’s
  The diagram below explains a typical keystore location and the minimum required certificates.

## Slide 8: Risks
  What are the risks of not preparing prior to the upgrade?
  Failure to install the new root certificates by August 17th, 2014, will result in the inability for new certificates to be installed in the browser when requested.
  The inability to download or renew digital certificates will affect the availability of programmatic querying and submissions, including Application Programmatic Interface (API) submissions, Get Report functionality and the use of External Web Services (EWS).
  ERCOT’s 1024 Client Root Certificate expires on August 30th, 2015, and any certificate issued by that root will become invalid on that date, if not already expired.

## Slide 9: Location
  Where do Market Participants find all of ERCOT’s SSL and Client Digital Certificate Root CA’s?
  ERCOT has published a list of all required SSL and Client Digital Certificate Root CA’s on ERCOT.com.
  http://www.ercot.com/services/mdt/webservices/index.html
  Market Participants can contact their Client Services Representative for a copy of the same installation instructions.

## Slide 10: Questions