## Slide 1
Project Prioritization Review
August 14, 2013

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR327 – State Estimator Data Redaction Methodology | Aug 2014 | 2014-R6 | $155k-$175k | ERCOT
NPRR556 – Resource Adequacy During Transmission Equipment Outage | Aug 2014 | 2014-R6 | $65k-$95k | Tenaska
NPRR589 – Ancillary Service Offers in the Supplemental Ancillary Services Market | Aug 2014 | 2014-R6 | $20k-$35k | QMWG
NPRR626 – Reliability Deployment Price Adder | Aug 2014 | 2015-R6 | $400k-$600k | Luminant
NPRR495 – Changes to Ancillary Services Capacity Monitor | Sept 2014 | 2015-R4 | $105k-$125k | MISUG
NPRR272 – Definition and Participation of Quick Start Generation Resources | Oct 2014 | 2015-R4 | $145k-$160k | ERCOT
NPRR519 – Exemption of ERS-Only QSEs from Collateral & Capitalization Requirements | Oct 2014 | 2015-R2 | $40k-$60k | ERCOT
NPRR524 – Resource Limits in Providing Ancillary Service | Oct 2014 | 2015-R3 | $50k-$75k | GDF Suez
NPRR573 – Alignment of PRC Calculation | Oct 2014 | 2015-R3 | $20k-$40k | ERCOT
NPRR581 – Add Fast Responding Regulation Service as a Subset of Regulation Service | Oct 2014 | 2015-R3 | $20k-$35k | ERCOT
NPRR588 – Clarifications for PV Generation Resources | Oct 2014 | 2015-R4 | $80k-$120k | ETWG
NPRR615 – PVGR Forecasting | Oct 2014 | 2015-R4 | $105k-$145k | ETWG
SCR771 – Allow Ind. Master QSE to Represent Split Gen. Resources | Oct 2014 | 2015-R3 | $95k-$110k | Sandy Creek
NPRR439 – Updating a Counter-Party’s Available Credit Limit for Current Day DAM | 2015 | TBD | $125k-$135k | ERCOT
NOGRR084 – Daily Grid Operations Summary Report | 2015 | TBD | $300k-$500k | MISUG
ERCOT requests your input: Are these the most important revision requests to work on over the next few months?
Moved from July 2014
Moved from August 2014
Moved from August 2014
Moved from August 2014
Moved from August 2014
Moved from August 2014
New addition
New addition
Moved from TBD
Moved from August 2014
Moved from September 2014
Moved from TBD