## Slide 1: Retail Market Subcommittee Update to TAC
Kathy Scott
August 28, 2014
<number>
Notes: <number>

## Slide 2: RMGRR124 and RMGRR125 Status
RMGRR124, , New REP Operating Rule 13, CSA Bypass Code (Vote)
  08/05/14 Language Review/Vote: This Retail Market Guide Revision Request (RMGRR) instructs Retail Electric Providers (REPs) on the correct usage of the Continuous Service Agreement (CSA) bypass code within the 814_24, Move-Out Request. NOTE: RMS Solution to NPRR583’s Withdrawal
    08/05/14: RMS unanimously Approved RMGRR124 as recommended TX SET. IA is scheduled for RMS consideration on 9/9/14.
RMGRR125, Updates to Transition Process (Vote)
  08/05/14 Language Review/Vote: This Retail Market Guide Revision Request (RMGRR) updates the business process for providing Market Participant contact information utilized during a Mass Transition or Acquisition Transfer event. ERCOT will use the contact information provided by Market Participants via registration forms or NCIs, eliminating the need for Market Participants to provide contact information via Appendix F1
    08/05/14: RMS unanimously Approved RMGRR125 with RMS edits. IA is scheduled for RMS consideration on 9/9/14.
August 28, 2014
RMS Update to TAC
<number>
Notes: <number>

## Slide 3: TX SET Approved Change Control:
  Texas SET Working Group Change Control Request- 2014-803 (Vote)
    New SAC04 of “MSC055 – Surcharge Energy Efficiency” was requested to be added to the 810_02 TDSP to CR Invoice by CenterPoint Energy to support PUCT Docket 42359
    RMS unanimously approved TX SET’s request to update the 810_02 Implementation Guide to include this new “MCS055” discretionary surcharge with an effective date of 9/1/14.
August 28, 2014
RMS Update to TAC
<number>

## Slide 4: SCR776 Withdrawal Request
Retail Data Transport Upgrade to NAESB EDM v2.2 (Vote)
  With the implementation of NPRR555 created additional changes that were not included in the approved and published NAESB v2.2 nor SCR776. These new market processes are currently being worked through NAESB and once approved by NAESB will be incorporated into a new SCR for subcommittee/committee consideration in a future retail market data transport upgrade.
    8/5/14: TDTWG requested and RMS unanimously endorsed the withdrawal of SCR776.
August 28, 2014
RMS Update to TAC
<number>
Notes: <number>

## Slide 5: RMS Working Group Updates:
  Texas Data Transport Working Group (TDTWG):
      Continues to meet with NAESB to provide Retail Market expertise concerning market changes needed to support NPRR555 in NAESB’s next published version.
      ERCOT worked through TDTWG to develop Retail’s Unplanned IT System Outage Disaster Recovery Plan:
        Per ERCOT Retail IT Systems will be available at alternate location in 12 hours, this timeframe includes troubleshooting and root cause analysis.
        ERCOT has also planned failover exercise to evaluate their Retail unplanned recovery plan and tweak failover procedures if applicable
  Texas SET (TX SET)
      Updating Retail Market Guide Market processes to align with approved PUCT Docket 41121 – Rulemaking Proceeding to Amend PUCT Subst. Rule 25.214 and Pro-Forma Retail Delivery Tariff.
      Working to improve Market Test Flights by creating efficiencies, reducing outdated test scripts and reducing timeframes involved.
August 28, 2014
RMS Update to TAC
<number>

## Slide 6: RMS Working Group Updates:
  Advanced Metering Working Group (AMWG)
      July 30, 2014: Change Request 017 Smart Meter Texas (SMT) Rep of Record (ROR) Historical Usage Backfill training held. CRs were provided Training with interim subscription process for requesting historical usage for current and newly gained ESI IDs where they are REP of Record.
        Note: Long term solution implemented with 3rd Party Access
        Training documents posted to the AMWG main page on ERCOT.com http://www.ercot.com/committees/board/tac/rms/amwg
      Smart Meter Texas (SMT) 3rd Party Access:
        Remains on target for a 4th quarter release of 2014
        User Acceptance Testing (UAT) In Progress
        Third-Party Volunteer Tester Sessions ramping up
        Third-Party Market Integration / Instruction Webinars scheduled for September and November. Training details provided in slides 8 and 9 of this update
August 28, 2014
RMS Update to TAC
<number>

## Slide 7: SMT 3rd Party Access Project Schedule
Third-Party Security Independent Review
1st Quarter
2nd Quarter
2013
3rd Quarter
4th Quarter
2014
Third-Party Customer Experience Review
SMT Customer Experience Changes
Third-Party Technical Design & Development
Security Validation
Additional Solution Requirements
Third-Party Solution Testing
Third-Party Implementation
Third-Party Design AMIT / SMT DO
Third-Party Volunteer Testers Technical Integration Sessions & Testing
Security Validation
SMT Design Assessment
Legend
Completed
In Process
Future Task
1st Quarter
2nd Quarter
3rd Quarter
4th Quarter
Third-Party
Market Integration / Instruction Webinars

## Slide 8: SMT 3rd Party Access Training Schedules:
September 16, 2014
  Location Auditorium Ground Floor CenterPoint Energy Building 1111 Louisiana, Houston Texas 77002
  Time 1:00 PM to 5:00 PM
  Web Conference: https://apps.na.collabserv.com/meetings/join?id=381-682
  Dial In: 888-426-6840 Participant Code: 59114981
September 19, 2014
  Location MCL Grand Theater 100 North Charles St. Lewisville Texas 75057
  Time 1:00 PM to 5:00 PM
  Web Conference: https://apps.na.collabserv.com/meetings/join?id=381-682
  Dial In: 888-426-6840 Participant Code: 59114981
October TBD, 2014
  Location MCL Grand Theater 100 North Charles St. Lewisville Texas 75057
  Time 1:00 PM to 5:00 PM
  Web Conference: https://apps.na.collabserv.com/meetings/join?id=381-682
  Dial In: 888-426-6840 Participant Code: 59114981

## Slide 9: SMT 3rd Party Access Training Schedules:
October 28, 2014*
  Location: ERCOT Met Center Conference Room 206 Following RMS Austin, Texas
  Time 1:00 PM to 5:00 PM
  Web Conference: TBA
  Dial In: TBA
November 11, 2014
  Location Auditorium Ground Floor CenterPoint Energy Building 1111 Louisiana, Houston Texas 77002
  Time 1:00 PM to 5:00 PM
  Web Conference: https://apps.na.collabserv.com/meetings/join?id=381-682
  Dial In: 888-426-6840 Participant Code: 59114981
The training will start at 1:00 PM promptly.
Please be on time and if on web conference, please remember to MUTE your telephone.
No RSVP is required.

## Slide 10: RMS Taskforces Updates:
  MarkeTrak Task Force (MTTF)
      Unexpected problems were identified during market testing that includes ERCOT’s CERT environment, MarkeTrak application and and API processing. With these identified issues a market call was scheduled and decision made to delay MarkeTrak Phase III Part B from July 26/27 to August 17, 2014 to allow time for these issues and market concerns to be resolved.
      August 17, 2014 – Retail Market successfully implemented MarkeTrak SCR 756 Phase III Part B into production and systems are currently in a 2 month stabilization period.
      Planning to conduct SCR 756 Project Lessons Learned meeting and MarkeTrak 101 Training over the next 3-4 months.
  Sharyland Transition Taskforce (STTF):
      Transition to Competitive Market Complete
      Only outstanding task is Lessons Learned session, which is scheduled for September 9, 2014 during the next RMS meeting.
August 28, 2014
RMS Update to TAC
<number>

## Slide 11: Retail Mass Transition Event!
On Thursday August 21, 2014, the Public Utility Commission of Texas (PUCT) issued an order revoking PROTON ENERGY, INC’s (Proton) Retail Electric Provider (REP) certificate. Proton is a Qualified Scheduling Entity (QSE) and Load Serving Entity (LSE), DUNS Number 830590951, in the ERCOT Region.
  Pursuant to PUC Subst. R. 25.43(p)(10)(C), upon the issuance of a PUCT order decertifying a REP, ERCOT initiated a Mass Transition to POLR providers for all of the Customers served by this REP.
  Pursuant to Protocol Section 15.1.3, Mass Transition, and Retail Market Guide (RMG) Section 7.11, Mass Customer Transition Process, ERCOT began the Mass Transition of Proton’s customers on Thursday August 21, 2014. All of Proton’s ESI IDs were gained by one or more POLRs and allocation was completed per the PUCT Mass Transition process.
  Proton’s Load was approximately 61 MWhs per day and the number of ESI IDs involved was approximately 641.
  Transition Date: Saturday, August 23, 2014
  Impacted TDSPs: AEP, CNP and Oncor’s Service Territories
  640 ESI IDs completed with 8/23/14 Mass Transition Date and 1 ESI ID completed with 8/22/14 according to Customer’s Requested Move-In Date.
August 28, 2014
RMS Update to TAC
<number>

## Slide 12: Announcements!
Retail Market AMS Data Workshops:
  Workshop I: June 27, 2014 – 9:00AM – 1:00 PM
    http://www.ercot.com/calendar/2014/06/20140627-AMSDATAWORK
  Workshop II: August 4, 2014 – 1:30PM – 5:00 PM
    ERCOT AMS Data Monitoring and Processes
    http://www.ercot.com/calendar/2014/08/20140804-AMSDATAWork
  Workshop III: September 19, 2014 – 9:00AM – 3:30 PM
    ERCOT AMS Data Monitoring and Prior Workshop Follow-ups
    http://www.ercot.com/calendar/2014/09/20140919-AMSDATAWORK
August 28, 2014
RMS Update to TAC
<number>

## Slide 13: Announcements!
September 2, 2014 RMS Meeting Cancelled
  With Monday, September 1st Labor Day holiday along with weekend prior to RMS, there were concerns that RMS may have issues establishing a quorum that would prevent voting creating delays in the approval of key documents.
September 9, 2014 Rescheduled RMS Meeting
September 30, 2014 RMS Meeting Cancelled
  Cancelled due to date conflicts with Gulf Coast Power Association (GCPA) Fall Conference scheduled in Austin, also this meeting date wouldn’t be very beneficial since the September 9th meeting was only 2 weeks prior.
August 28, 2014
RMS Update to TAC
<number>

## Slide 14: Questions?
<number>
August 28, 2014
RMS Update to TAC