## Slide 1
Project Prioritization Review
September 11, 2014

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR495 – Changes to Ancillary Services Capacity Monitor | Oct 2014 | 2015-R3 | $105k-$125k | MISUG
NPRR272 – Definition and Participation of Quick Start Generation Resources | Oct 2014 | 2015-R3 | $145k-$160k | ERCOT
NPRR519 – Exemption of ERS-Only QSEs from Collateral & Capitalization Requirements | Oct 2014 | 2015-R1 | $40k-$60k | ERCOT
NPRR524 – Resource Limits in Providing Ancillary Service | Oct 2014 | 2015-R2 | $50k-$75k | GDF Suez
NPRR573 – Alignment of PRC Calculation | Oct 2014 | 2015-R2 | $20k-$40k | ERCOT
NPRR581 – Add Fast Responding Regulation Service as a Subset of Regulation Service | Oct 2014 | 2015-R2 | $20k-$35k | ERCOT
NPRR588 – Clarifications for PV Generation Resources | Oct 2014 | 2015-R3 | $80k-$120k | ETWG
NPRR615 – PVGR Forecasting | Oct 2014 | 2015-R3 | $105k-$145k | ETWG
SCR771 – Allow Ind. Master QSE to Represent Split Gen. Resources | Oct 2014 | 2015-R1 | $95k-$110k | Sandy Creek
ERCOT requests your input: Are these the most important revision requests to work on over the next few months?
Moved from September 2014