## Slide 1
Congestion Revenue Rights Activity Calendar Update
David Maggio
TAC
October 23, 2014

## Slide 2: Summary
Protocol section 7.5.1(4)(b)(iii), CRR Auctions, requires ERCOT to maintain and publish a calendar of key milestone dates for the Congestion Revenue Right (CRR) auctions
The “CRR Activity Calendar” is posted on the ERCOT public site and has all activity scheduled out through 2015
ERCOT is proposing to update the calendar to make minor edits and cover CRR activity through 2016
ERCOT has reviewed the calendar with CMWG and WMS and is asking for TAC to approve the proposed changes

## Slide 3: Description of the Updates
Current calendar dates
  Dates from the currently approved calendar remain unchanged, with two minor exceptions
    October 2015 monthly auction dates are updated to be in line with a typical monthly auction pattern (possible due to NPRR586 implementation)
    The model post date for 2017.1st6.AnnualAuction.Seq3 is updated from 12/14/2015 to 12/10/2015 to correctly consider holidays and the Protocol posting requirements
Column heading update
  “On or Before This Date” was added to a subset of the column headings to clarify historical practices and to retain flexibility for ERCOT to post auction results as early as possible

## Slide 4: Description of the Updates
Added dates to cover CRR activity through 2016
  The same general patterns were applied to 2016, with one minor exception, to maintain Protocol requirements and consistency
    Sequences 3 and 4 of the second Long-term Auction Sequence (LTAS) during the year have historically been delayed to avoid major conflicts during the holiday season
    This has been deemed unnecessary for 2016
  The last LTAS covered by the proposed calendar is the initial auctioning of 7/1/18 through 12/31/18
  The last monthly auction covered by the proposed calendar is the February 2017 monthly auction

## Slide 5: Next Steps
ERCOT is seeking approval today from TAC
Once approved, the new version of the calendar will be posted on the ERCOT public site