| SCR Number | 785 | SCR Title | Update RTL calculation to include Real-Time Reserve Price Adder based components |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 22, 2014 |  |
| Cost/Budgetary Impact |  | Between $135k and $145k ERCOT will be considering alternate delivery options to reduce the cost of this SCR. Any cost revisions will be reported in a Revised Impact Analysis. |  |
| Estimated Project Time Requirements* |  | The timeline for implementing this System Change Request (SCR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 10 to 12 months |  |
| ERCOT Staffing Impacts (across all areas) |  | No impacts to ERCOT staffing. |  |
| ERCOT Computer System Impacts |  | The following ERCOT systems would be impacted: - Commercial System Integration (CSI) - Credit Monitoring and Management (CMM) - Market Information System (MIS) - Market Management Systems (MMS) - Enterprise Information Services (EIS) |  |
| ERCOT Business Function Impacts |  | No impacts to ERCOT business functions. |  |
| Grid Operations & Practices Impacts |  | No impacts to ERCOT grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.