|  |  |
| --- | --- |
| **Flight Schedule for Version 4.0 Flights in 2015** | 0215 |
| **Activity** | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Dec. 10, 2014 |
| Signup begins | **Jan. 7, 2015** |
| **FLIGHT SIGNUP DEADLINE**  The following 4 steps must be completed by 5pm CPT on the deadline for new MPs**:**   1. CR must have submitted ERCOT LSE Application and Application Fee 2. CR must have filed for PUC REP Certification 3. TW updated on ERCOT Retail Testing Website 4. Send an e-mail of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com)   The following steps must be completed by 5pm CPT on the deadline for current MPs:   1. TW updated on ERCOT Retail Testing Website 2. Send an email of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com) | Jan. 14, 2015 |
| **ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)**  The following steps must be completed by 5pm CPT on the deadline for current MPs:   1. TW updated on ERCOT Retail Testing Website 2. Send an email of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com) | **Mar. 27, 2015** |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Jan. 16, 2015 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Jan. 16, 2015 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Jan. 16, 2015 |
| MPs to start scheduling connectivity | Jan. 19, 2015 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Jan. 20, 2015 |
| Connectivity Testing Kick Off Conference Call - **Mandatory** for all Testing Participants **(black out period, as defined in the TMTP Section 3.3.1, ends)** | Jan. 20, 2015 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Jan. 20, 2015 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Feb. 9, 2015 |
| Flight Kick Off Conference Call - **Mandatory** for all Testing Participants | Feb. 13, 2015 |
| Day 1 Transactions flow | Feb. 16, 2015 |
| Flight tentatively scheduled to conclude | Feb. 27, 2015 |
| Contingency/Adhoc Period begins (**Adhoc Testing only available for Current MPs**) | **Mar. 2, 2015** |
| Contingency/Adhoc Testing scheduled to **conclude** for Flight **(black out period, as defined in the TMTP Section 3.3.1, starts)** | **Apr. 17, 2015** |

|  |  |
| --- | --- |
| **Flight Schedule for Version 4.0 Flights in 2015** | 0615 |
| **Activity** | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Apr. 15, 2015 |
| Signup begins | **May 13, 2015** |
| **FLIGHT SIGNUP DEADLINE**  The following 4 steps must be completed by 5pm CPT on the deadline for new MPs:   1. CR must have submitted ERCOT LSE Application and Application Fee 2. CR must have filed for PUC REP Certification 3. TW updated on ERCOT Retail Testing Website 4. Send an e-mail of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com)   The following steps must be completed by 5pm CPT on the deadline for current MPs:   1. TW updated on ERCOT Retail Testing Website 2. Send an email of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com) | May 20, 2015 |
| **ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)**  The following steps must be completed by 5pm CPT on the deadline for current MPs:   1. TW updated on ERCOT Retail Testing Website 2. Send an email of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com) | **July 17, 2015** |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | May 22, 2015 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | May 22, 2015 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | May 22, 2015 |
| MPs to start scheduling connectivity | May 25, 2015 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | May 25, 2015 |
| Connectivity Testing Kick Off Conference Call - **Mandatory** for all Testing Participants **(black out period, as defined in the TMTP Section 3.3.1, ends)** | May 26, 2015 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | May 26, 2015 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Jun. 8, 2015 |
| Flight Kick Off Conference Call - **Mandatory** for all Testing Participants | Jun. 12, 2015 |
| Day 1 Transactions flow | Jun. 15, 2015 |
| Flight tentatively scheduled to conclude | Jun. 26, 2015 |
| Contingency/Adhoc Period begins (**Adhoc Testing only available for Current MPs**) | **Jun. 29, 2015** |
| Contingency/Adhoc Testing scheduled to conclude for Flight **(black out period, as defined in the TMTP Section 3.3.1, starts)** | **Aug. 7, 2015** |

|  |  |
| --- | --- |
| **Flight Schedule for Version 4.0 Flights in 2015** | 1015 |
| **Activity** | Calendar Date |
| Notice from ERCOT Retail Client Services of the next flight for Retail Market Testing sent to ERCOT lists.ercot.com distribution | Aug. 5, 2015 |
| Signup begins | **Sept. 2, 2015** |
| **FLIGHT SIGNUP DEADLINE**  The following 4 steps must be completed by 5pm CPT on the deadline for new MPs:   1. CR must have submitted ERCOT LSE Application and Application Fee 2. CR must have filed for PUC REP Certification 3. TW updated on ERCOT Retail Testing Website 4. Send an e-mail of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com)   The following steps must be completed by 5pm CPT on the deadline for current MPs:   1. TW updated on ERCOT Retail Testing Website 2. Send an email of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com) | Sept. 9, 2015 |
| **ADHOC SIGNUP DEADLINE (Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)**  The following steps must be completed by 5pm CPT on the deadline for current MPs:   1. TW updated on ERCOT Retail Testing Website 2. Send an email of intent to test to ERCOT at: [RetailMarketTesting@ercot.com](mailto:RetailMarketTesting@ercot.com) | **Nov. 6, 2015** |
| ERCOT Retail Client Services verifies that each new Testing Participant has completed Registration testing requirements with ERCOT | Sept. 11, 2015 |
| Verification and communication from PUCT Staff that Testing Participants intending to test have applied for REP Certification | Sept. 11, 2015 |
| Communication from ERCOT Flight Administrator of Testing Participants to each TDSP | Sept. 11, 2015 |
| MPs to start scheduling connectivity | Sept. 14, 2015 |
| TDSPs and ERCOT have completed communication of connectivity testing schedule to each Trading Partner | Sept. 14, 2015 |
| Connectivity Testing Kick Off Conference Call - **Mandatory** for all Testing Participants **(black out period, as defined in the TMTP Section 3.3.1, ends)** | Sept. 15, 2015 |
| Connectivity and Penny (if applicable) Testing begins for all Testing Participants | Sept. 15, 2015 |
| TDSPs communicate Test bed load to Trading Partners and ERCOT | Sept. 28, 2015 |
| Flight Kick Off Conference Call - **Mandatory** for all Testing Participants | Oct. 2, 2015 |
| Day 1 Transactions flow | Oct. 5, 2015 |
| Flight tentatively scheduled to conclude | Oct. 16, 2015 |
| Contingency/Adhoc Period begins (**Adhoc Testing only available for Current MPs**) | **Oct. 19, 2015** |
| Contingency Testing scheduled to conclude for Flight **(black out period, as defined in the TMTP Section 3.3.1, starts)** | **Nov. 25, 2015** |