AMWG Meeting Notes

October 22, 2014

Via WebEx 9:00 a.m. – 12:00 p.m.

- Antitrust Admonition – Esther Kent

- Introductions – Attendees

| Name | Company |
| --- | --- |
| Esther Kent | CenterPoint Energy |
| John Schatz | TXU Energy |
| Andrea O’Flaherty-Brown | Solutions Cube – SMT |
| Ed Echols | Oncor |
| Kathy Scott | CenterPoint Energy |
| Jesse Macias | AEP |
| BJ Flowers | Sharyland |
| Steve Brightman | Southwest Energy Smarts |
| Blake Fletcher | ?? |
| Bobby Roberts | TNMP |
| Rob Bevill | Green Mountain / NRG |
| Susana ? | CenterPoint |
| Jim Lee | Direct Energy |
| Dave Michelson | ERCOT |
| Christi Dvorak | Infinite Energy |
| Clint Sandige | Noble Solutions |
| Elisabeth Smith | ?? |
| Sam ? | ?? |
| Michael Heselton | Intelometry |
| Michele ? | ?? |
| Ivan Velasquez | Oncor |
| Carolyn Reed | CenterPoint Energy |

- Review draft meeting notes and action items from September meeting and make necessary updates/revisions

  - The group reviewed the September meeting minutes and approved with several revisions.

- Review Action Items from the September Meeting

  - The group reviewed the Action Items noted in the meeting minutes.  All action items were completed, with the exception of those listed below, which will carry forward as continuing commitments:

  - Action Item:  John Schatz will prepare and submit a Change Request to add various SMT User Guides to the unauthenticated area of SMT to allow public access.

- High Level Status Update on all RMS-approved Change Requests

- Update on SMT’s 3rd Party Access System Development and Market Training

- Additional Details of the SMT 3rd Party Training (i.e., # of physical attendees and web-ex attendees

- Review SMT Monthly Market Reports for August

  - Items 5-8 were combined into a single discussion

  - Change Requests 12, 13, and 14 are to be delivered/implemented in conjunction with the 3rd Party Access Functionality

  - 8 remaining Change Requests are either being estimated or are about to enter the estimation phase with the JDOA

    - 6 CRs are reporting related

    - 2 CRs are functionality related

    - All CRs, upon completion of estimation, will be reviewed by AMWG and presented to RMS prior to final scoping / implementation by SMT

  - The group reviewed the comprehensive status list of all CRs.

  - As SMT will be down for the 3rd Party Access implementation, 11/3 and 11/4 will be “catch up” days where backlogged data/usage will be posted to the SMT portal

  - Messaging related to the SMT outage will include:

    - A pre-outage portal message

    - A web maintenance page will appear on smartmetertexas.com during the outage

    - A post-outage portal message

    - SMT will also send market notices advising of the SMT outage

  - The Houston 3rd Party training session had a combined 88 attendees

  - The Lewisville 3rd Party training session had a combined 74 attendees

  - The group had no questions regarding the September SMT Monthly Market Reports

- Discussion of Business Requirements for CR2014-018

  - The group reviewed the business requirements for CR2014-018, which addresses the display of generation data on the SMT portal

  - Discussion ensued regarding how to graphically display the generation data

  - Question:  would the daily generation be accumulated by SMT or sent by the TDUs to SMT for presentation on SMT?

  - Question:  would the generation data column be displayed regardless if a premise has DRG?

  - SMT will prepare separate cost estimates for the 3 report types (15 minute, daily, monthly) which will also include graphical display

  - Action Item:  Esther will send the updated Business Requirements to SMT

- Review of Action Items and Agenda Items for October Meeting

  - John Schatz led the group through the action items and future meeting agenda items, which are noted in these meeting minutes as Action Item and December Agenda Item

    - December Agenda Item:  Review the Change Request tracking logs (new document)

    - December Agenda Item:  Review the available SMT CR cost estimates

    - December Agenda Item:  Review 3rd Party Access functionality “go live” and associated issues/successes/observations

- Identify items to present to RMS June meeting

  - John Schatz and Esther Kent “off line” prepared the AMWG update to RMS which was presented at the October 28th RMS meeting.

Meeting was adjourned at approximately 11:0 a.m.

Future Meetings

  - December 10th, 1:00 p.m. – 4:00 p.m., Web-Ex only

  - Action Item:  Esther will contact ERCOT to establish Web-Ex details