## Slide 1: Advanced Metering Working Group (AMWG)
Update to RMS
January 6, 2015

## Slide 2: 3rd Party Access
Training sessions are complete
  238 attendees (in person and WebEx) across the 4 training sessions
28 third party service providers in process of integrating with SMT 3rd Party Access Functionality
Multiple pilots in process with REPs and third party service providers
All known defects have been repaired
“Cheat sheets and materials” are being created for inclusion in the starter kit
  Will be posted to SMT and AMWG

## Slide 3: Change Requests (CRs)
9 CRs delivered in 2014
1 CR (2013-014) not delivered with 3rd party
  Scheduled for late Q12015 or early Q2 2015
8 CRs are in estimation phase
  Story boards and cost estimates to be presented at January 2015 AMWG meeting
3rd Party implementation resulted in 15 suggested enhancements
  10 CRs forthcoming

## Slide 4: 2014 Goals - Review
Continue to receive issues/suggestions from market participants and submit Change Requests related to AMS/SMT data and processes to support technological advances, market and customer needs to RMS Complete – carry into 2015
Support and contribute to 3rd Party Access at Smart Meter Texas Complete
Establish a document storage strategy for working documents related to SMTDO, AMWG and SMT Ongoing – carry into 2015
Support RMS and other market forums as issues arise related to AMS data Ongoing – carry into 2015
Maintain ‘TDSP AMS Data Practices’ matrix to support current business processes Ongoing – carry into 2015
Conduct monthly meetings as needed and encourage market participation Ongoing – carry into 2015

## Slide 5: 2015 Meetings
Monthly, alternating between in-person and WebEx
January 20th meeting at ERCOT
  9:00 a.m. – 3:00 p.m.
  Will include election of AMWG co-chairs

## Slide 6
Questions?