## Slide 1
Project Prioritization Review
January 15, 2014

## Slide 2: Approved Revision Requests “Not Started” – Planned to Start in Future Months
Revision Request | Target Start Date | Release Target | Cost Estimate | Author
NPRR639 – Correction to Minimum Current Exposure | Feb 2015 | 2015-R3 | $40k-$60k | Reliant
NPRR256 – Sync w/PRR787, Add Non-Compliance Language to QSE Perf. Standards | Mar 2015 | 2015-R4 | $120k-$135k | Luminant
NPRR493 – Half-Hour RUC Clawback | Mar 2015 | 2015-TBD | $15k-$20k | GDF Suez
NPRR589 (b)– Ancillary Service Offers in the Supplemental Ancillary Services Market | Mar 2015 | 2015-R3 | $20k-$35k | QMWG
NPRR484 (ph 1b) – Revisions to CRR Credit Calculations and Payments | Apr 2015 | 2015-R5 | $300k-$400k | Luminant
NPRR484 (ph 2) – Revisions to CRR Credit Calculations and Payments | Apr 2015 | 2015-R5 | $100k-$120k | Luminant
NPRR439 – Updating a Counter-Party's Available Credit Limit for Current Day DAM | Apr 2015 | 2015-R6 | $125k-$135k | ERCOT
NPRR553 – Monthly BLT Payment and Charge for Presidio Exception | May 2015 | 2015-R6 | $10k-$25k | CSWG
ERCOT requests your input: Are these the most important revision requests to work on over the next few months?