## Slide 1
Flight Testing Update
Paul Yockey
Flight Administrator
Retail Market Subcommittee
02/03/15

## Slide 2
Retail Market Subcommittee
02/03/15
Flight 0215
Flight 0215 Summary
3 New CRs are testing (Including 2 additional DUNS)
Existing CRs: 1 CRs is testing for Change of Service Provider, and 2 CRs are adding new territories.
642 tasks are scheduled including connectivity (approximately a 42% decrease in tasks and approximately a 70% decrease in actual test days using the newly implemented Flight testing script pack)

## Slide 3
Retail Market Subcommittee
02/03/15
Flight 0215
Schedule
Flight 0215 signup began 01/07/15
Flight 0215 signup deadline was 01/14/15 (03/27/15 for Current MPs Only, subject to Flight Administrator and TDSPs’ Approval)
Connectivity kick-off conference call was 01/20/15
Flight kick-off conference call is 02/13/15
Day 1 transactions begin 02/16/15
Flight 0215 is scheduled to conclude 02/27/15 (contingency/Adhoc period until 04/17/15)

## Slide 4
Retail Market Subcommittee
02/03/15
Questions?