## Slide 1: Advanced Metering Working Group (AMWG)
Update to RMS
February 3, 2015

## Slide 2: Activity Summary
2015 AMWG Leadership
  Esther Kent (CNP) and John Schatz (TXU), by affirmation, return as co-chairs
2015 AMWG Goals
  Developed and agreed upon by group consensus
SMT Infrastructure Refresh Schedule, Status, and Market Impacts
SMT Change Requests
  CRs ready for RMS approval (mainly 3rd party related)
  Additional CRs in preparation (customer suggestions)

## Slide 3: 2015 AMWG Goals
Establish a document storage strategy for working documents related to AMWG and SMT
Support RMS and other market forums as issues arise related to AMS data
Maintain ‘TDSP AMS Data Practices’ matrix to support current business processes
Evaluate, support, and contribute to the enhancement of the SMT functionality (3rd Party access, HAN, ODR)
Provide technical and market support for the evaluation of a transition of SMT to ERCOT
Coordinate all initiatives remaining from the ERCOT AMS data workshop series
Evaluate Federation Options
Review and Recommend SMT Usability Enhancements

## Slide 4: SMT Infrastructure Refresh
Hardware replacement
Testing, configuration, integration activities underway
SMT outages will occur
  ~2/24 & 2/25 – intermittent outages affecting HAN and ODR
  ~3/12 & 3/13 - intermittent outages affecting HAN and ODR
  ~3/15 – GO LIVE…will require 2-4 day SMT outage
All dates are tentative
Market notices will be sent

## Slide 5: Change Requests (CRs)
1 CR (2013-014) ready for delivery
8 CRs are in estimation phase
  Story boards and cost estimates to be presented at February AMWG meeting
3rd Party implementation resulted in 15 suggested enhancements
  11 CRs ready for RMS approval to enter estimation
Customer-suggested enhancements
  10 CRs to be presented at February AMWG

## Slide 6: Upcoming Meetings
Monthly, alternating between in-person and WebEx
February 20th – WebEx only
  9:00 a.m. – 3:00 p.m.
March 25th – In person
  9:00 a.m. – 3:00 p.m.
  ERCOT room 168
B.O.Y. meeting schedule forthcoming
Welcome additional market participation

## Slide 7
Questions?