## Slide 1: SAWG Update to WMS
February 4th, 2015
Brandon Whittle

## Slide 2: Report Releases
ERCOT Review of Reliability Standards filed at the PUCT. (Updated)
Housekeeping
Vice Chair Nomination
SAWG mailing list, web page, exploder, and calendar in the works

## Slide 3: CDR Input Review
Wind Capacity - ERCOT has proposed NPRR678, Posting of Wind Peak Average Capacity Percentage Data. SAWG had consensus that this NPRR should be endorsed by WMS. (VOTE!)
ERS Methodology – ERCOT has filed NPRR675, Modifications for ERS Estimates in Calculating Future Planning Reserves – At PRS, no consensus view.
PUN Capacity Forecasting – ERCOT drafted an NPRR. Concerns exist on whether capacity from PUNs would be appropriately counted. ERCOT is working with PUN representatives to discuss further.
Should SARA inputs should be memorialized in Protocols? Previous WMS instruction was to explore and SAWG has found it difficult to memorialize details. Should SAWG instead just modify the protocols to require the report but leave the details to ERCOT?

## Slide 4: RT Co-op & MIRTM General Plan
ERCOT provide Concept Paper
Get written comments on concept paper
ERCOT and MPs discuss the Concept Paper and comments received and make policy cuts at focused SAWG meetings
Get help from WMS and/or TAC on sticky policy cuts
ERCOT write draft NPRRs
    a. RT Co-optimization
    b. Multi-Interval SCED
    c. RT Co-optimization and Multi-Interval SCED together
6) Market Participants provide comments on draft NPRRs
7) ERCOT and MPs discuss framework of Cost Benefit Analysis
8) ERCOT provide numbered NPRRs with preliminary Impact Analysis
9) Complete CBA

## Slide 5: RT Co-Op & Multi-Interval RTM NPRR Development
SAWG reviewed stakeholder comments on ERCOT’s whitepaper .
SAWG’s next meeting will continue to focus on a review of all comments.
Does WMS want to redefine SAWG mission?

## Slide 6: RT Co-Op Issues
  Should AS prices cascade?
  Should AS be substitutable?
  Is there a reason to have non-zero offers in RTM for AS?
  Should we have ORDC in DAM?
  Do we require sufficiency of AS in DAM; i.e. can DAM choose Energy over AS?
  Should we have an Hour Ahead Market?

## Slide 7: Multi-Interval Real-Time Market
ERCOT evaluating Short Term Load Forecast
Should Generation be able to be committed or only Load?
Should Loads have a 3 part offer?
Should make-whole payments exist for Load Resources?
How should Make-whole be allocated?
Does curtailed load get re-priced (NPRR 626)?
Evaluation plan – Should ERCOT proceed with plan to evaluate effectiveness of MIRTM?

## Slide 8: Next Meeting – February 25th, 2015
Expected Agenda Items
RT – Co-Op & Multi Interval SCED
PUN Capacity Methodology
SARA Protocol Development?
WMS Assignments