## Slide 1: Report Discontinuance Tracking - MISUG
February 23, 2015

## Slide 2: Reports to be Discontinued
MISUG previously reported ERCOT Manual Efforts & Market Report True-Up
  15 reports have been recommended for discontinuation/decommissioning
  MISUG has reviewed the 15 reports that have been recommended for discontinuation
  NPRRs, LPRR, NOGRR were submitted to PRS to discontinue these reports
  Pending: NPRR654, NPRR655, NPRR657
  Going to TAC: NPRR658
  Going to Board: NPRR659
  Going back to PRS with IA update: NPRR661
  At PWG recommended for approval on language or IA, or that COPS agrees: LPGRR054
  Tabled at OWG for consideration waiting to hear back from the Black Start Working Group: NOGRR138

## Slide 3: Report Discontinuance Tracking
NPRR, NOGRR, LPGRR | Title | Status | Next Steps | Pending Date | History
NPRR654 | Discontinue Ancillary Service Requirement Methodology Assessment Report | Approved at PRS 2/12/15 | Pending approval at TAC | 2/26/2015 | Previoulsy endorsed at WMS and ROS
NPRR655 | Discontinue Contingency List Changes Due to Weather Report | Approved at PRS 2/12/15 | Pending approval at TAC | 2/26/2015 | Previously endorsed at WMS and ROS
NPRR656 | Discontinue the Long-Term Weekly Peak Demand Forecast, 36 Month Resource Capacity Report, and Projected Transmission Constraints for Medium Term PASA Reports | Withdrawn by MISUG 10/30/14 | N/A | N/A | After additional discussion with ERCOT Staff, the three reports recommended for discontinuance in NPRR656 are needed for compliance with subsection (d)(1) of P.U.C. Sub. R. 25.505, Resource Adequacy in the Electric Reliability Council of Texas Power Region.
NPRR657 | Discontinue Backup Control Plan Submittal Results, Dispatch Instructions Compliance Metrics, and Backup Control Plan Test Dates and Results Summary Reports | Approved at PRS 2/12/15 | Pending revision request consideration at TAC | 2/26/2015 | Previously endorsed at OWG, WMS and ROS
NOGRR138 | Delete Grey Box for Reporting of Back-up Control Plan Submittal | Approved at OWG 1/26/15 | Pending IA at OWG | 3/19/2015 | Previously tabled at OWG
NPRR658 | Changes to Annual Reporting Requirements for RUC Payments Made to Resources with PPAs | Approved by Board 2/10/15 | N/A | N/A | Previously endorsed at WMS, ROS, PRS and TAC
NPRR659 | Discontinue RMR Cost Data Deviation Requests/Responses Report | Approved by Board 2/10/15 | N/A | N/A | Previously endorsed at WMS, ROS, PRS and TAC
NPRR661 | Discontinue Posting Profile Data Evaluation Report | Approved at PRS 2/12/15 | Pending revision request consideration at TAC | 2/26/2015 | Previously endorsed at ROS, PWG and WMS
LPGRR054 | Alignment with NPRR661, Discontinue Posting Profile Data Evaluation Report | Approved at COPS 2/11/15 | Pending revision request consideration at TAC | 2/26/2015 | Previously endorsed at PWG and COPS