## Slide 1: ERCOT Browser Compatibility Assessment Project
Dave Pagliai
Manager, IT Support Services

## Slide 2: Browser Compatibility Assessment Project
Project Description:
  Publish a browser compatibility matrix for market facing browser applications for the following combinations: Windows 7 (IE 9, IE 10, IE 11); Windows 8 (IE 10 and IE 11). Test in native and compatibility mode. (Maintain compatibility with IE 8). Subsequent phases of project will depend on compatibility matrix.
  At the end of the project, ERCOT will publish a compatibility matrix to the Market.
  As part of the project, ERCOT will publish a survey to understand market browser roadmap.

## Slide 3: Browser Compatibility Assessment Project
Summary
  ERCOT intends to support IE 8 into 2016. The market will be given adequate time to migrate to a newer browser before ERCOT discontinues IE8 support.
  ERCOT is testing IE 9, 10, and 11 in both native and compatibility mode to determine what needs to be fixed in the ERCOT applications. That work will continue through Q1.
  The mitigation projects and change requests resulting from the testing will be submitted through the normal ERCOT project process in Q2, to be prioritized and delivered through the normal ERCOT release process. The release schedule for those projects will determine when the applications are fully supported on the newer browsers.
  There are no current plans to expand the number of browsers supported by the ERCOT applications beyond IE 9, 10, and 11.